## Slide 1: Process Models Dr Frank Jiang Email： Frank.Jiang@deakin.edu.au Wechat (微信): ming814100501
Lecture

## Slide 2: Project Management Spectrum
The 4 P’s
People — the most important element of a successful project
Product — the software to be built
Process — the set of framework activities and software engineering tasks to get the job done
Project — all work required to make the product a reality
Notes: Software engineering is the application of engineering to the development of software in a systematic method
the systematic application of scientific and technological knowledge, methods, and experience to the design, implementation, testing, and documentation of software"—The Bureau of Labor Statistics—IEEE Systems and software engineering - Vocabulary[4]

## Slide 3: SE - A Layered Technology
Software Engineering
Software Engineering
a “quality” focus
process model
methods
tools
A “quality” focus is an organizational commitment to quality
“Software process” is a road map that you follow to build a product or system.
Notes: Quality is how it is supposed to be – In theory
Quality focus is really the TONE of the project, the tone/attitude of a business
always trickles down from the leadership. If leadership is committed to
quality, that will influence the minions.
What happens if you change the foundation from quality to something else?
Profit? Latest Version? Deadline
Process – more than just order of events
Determines: deadlines, milestones, all expected output
Methods – how will you gather requirements
how will you design the software UML, Jackson, Gane-sarson
how will you test the software etc.
Tools – Automated support
auto code generation WYSIGYG
auto code completion
FOCUS: Process

## Slide 4: Why Process?
Process model defines a series of predictable steps to help you create a timely, high quality result.
Although IDEAL model defines a problem solving stages, how to implement these stages still depends on the software your are building.
Process model provides a road map for building software.
In general, process models try to bring order into software development
Notes: Process is a map
It helps you figure out where you are, where you are going and how to get
there.
What towns (phases) you will pass through,
How long to get to the next town (deadlines/time estimates),
Identify hazadarous/distracting paths (loss of focus, dabbling outside of scope)
What products and services (deliverables) are available in the next town
What your final destination is (project completion)
Analyze your trip $/gallon of gasoline (project review)

## Slide 5: Generic Process Framework Activities
Communication
Planning
Modeling
  Analysis of requirements
  Design
Construction
  Code generation
  Testing
Deployment
How to implement these activities, or how to organize these activities into process models?
Notes: Bare minimums baring cancellation
Communication. Unless it is a 1 person thing for personal use you will discuss with others.
Planning, phases, management plans, definition of success,
  Most important
Modeling
  2nd most important

## Slide 6: The Process Model: Adaptability
Hopefully the framework activities will always be applied on every project ... BUT 
the tasks (and degree of rigor) for each activity will vary based on:
  Characteristics which determine the type of project
    Iterative
    Completely new technology being developed
    Size
  common sense judgment/experience
  concurrence of the project team
    Sense of commitment
Notes: Just like the state of an object is determined by its attribute values the type of project is determined by its characteristics
Common sense isn’t common

## Slide 7: Waterfall Model
Notes: Advantages: Works for small projects

## Slide 8: Waterfall Model
Also called Classic Life Cycle. The oldest model for SE.
Disadvantages: unclear requirements, error propagation, blocking state, only works for small projects, etc…
No Project can avoid going backwards and forwards a little bit.
Notes: Advantages: Works for small projects
Disadvantages dependecies

## Slide 9: Incremental Model
Combines Waterfall model elements in an iterative fashion
Core Product
Applies linear sequences in a staggered fashion as calendar time progresses
Notes: Adding functions and calls to databases.
Adding features to a word processor

## Slide 10: Incremental: Rapid Application Development (RAD) Model
Notes: Also incremental
3 month max development time
Requirements need to be well understood
Uses multiple teams and lots of resources and commitment
Re-uses existing software

## Slide 11: Evolutionary Models: Prototyping
Used to assist the software engineer and the customer to better understand what is to be built when requirements are fuzzy
The prototype usually will be thrown away
Iterative Models: Prototyping
Notes: Software does not evolve. It is purposefully design, evolution is random changes to reproducing beings. Software generally is not reproductive.
All evolution based programs start with a set of functions that have pre-defined and are selected based on success. Evolution didn’t start with pre-defined functions.
Don’t understand requirements
Expensive
Takes time
Prototype may not actually work, but just be an interface

## Slide 12
Spiral model can be adapted to apply throughout the life of the computer software
Usually for development of increasingly more complete versions of the software
Iterative Models: The Spiral
Notes: Difference between spiral and Prototyping
Prototyping should have a given life span. Predefined number of iterations.
Spiral can be continuous
No major difference

## Slide 13: Iterative Models: Concurrent
Recognizes that different part of the project (e.g. Modeling in this diagram) will be at different places in the process
Word Processor example: Implement spell checking, Grammar check and Page numbering function
Notes: Each box could be a sub-state in the incremental model

## Slide 14: Iterative Models: Summary
Versioning and Iteration
  How many versions of MS Office have existed?
  Starting way back on Windows 3.11
Software does not evolve
  All forms of software have only come into existence due to purpose
  Evolution requires reproduction, software doesn’t reproduce itself
Learning Model

## Slide 15: Other Process Models
Component assembly model – Re-use
Formal methods - the process to apply when a mathematical specification is to be developed
  P(X,Y,S) = es1 (k1, p1)*  tsi(si+1)*esi+1(ki+1, pi+1)
  Specific to general

## Slide 16: Formal Models: Specific to General

## Slide 17: Other Process Models
Component assembly model – Re-use
Formal methods - the process to apply when a mathematical specification is to be developed
  P(X,Y,S) = es1 (k1, p1)*  tsi(si+1)*esi+1(ki+1, pi+1)
  Specific to generalization
Cleanroom software engineering – emphasizes error detection before testing
Unified process – for OO software engineering using UML
Agile process models – focuses on self-organized teams; communication and collaboration; rapid response to changes; rapid delivery of software.

## Slide 18
Summary
Software Process Models
  Why process model
  Software process models
    Waterfall model
    Incremental model
    RAD (rapid application development) model
    Prototyping model
    Spiral model
    Concurrent
    Others
  When to use
Notes: Many criteria to consider:
Time
Group members and their commitment
Money and resources
Requirements known?
Expectation of versions
Software lifespan

## Slide 19
Summary
Questions?
Notes: Many criteria to consider:
Time
Group members and their commitment
Money and resources
Requirements known?
Expectation of versions
Software lifespan

## Slide 20: Readings
Pressman (6th ed.), Chapter 2 and Chapter 3
OR
Pressman (5th ed.), Chapter 2.

## Slide 21: Lecture 5: Project Planning and Estimation (1)

## Slide 22
Outline
What makes a successful project?
Doing software projects
Planning software project
Project estimation:
Size
People
Resources
Notes: Successful project
Define success
Know your entry and exit points

## Slide 23: What makes a successful project?
1. People
2. Planning

## Slide 24: What makes a successful project?
1. Define the project: objectives and scope
2. Build the plan: resources
– people, equipment, time, finance
– tasks to be performed
3. Prepare the plan
– develop a logical sequence of tasks
– develop a Gantt chart (timeline chart)
4. Run through the plan with mangers
5. Publicize the plan to participants
6. Communicate
7. Work on the project
8. Obtain updates – inspect, follow up, seek deviations from
the plan, adjust if necessary
Software Project Planning
(will be covered in Assignment 1)

## Slide 25: Software Project Planning
The overall goal of project planning is to establish a pragmatic strategy for controlling, tracking, and monitoring a complex technical project.
Why?
So the end result gets done on time, with quality!
Notes: Just like building a stable bridge or a house
The right parts must be assembled in the right order and right way.
This is the field of engineering.
Everything is engineered:
shelves from the store have holes in the right places

## Slide 26: Project Planning Task Set-I
Establish project scope
Determine feasibility
Analyze risks
  Risk analysis is covered in detail later (chapter 25).
Define required resources
  Determine require human resources
  Define reusable software resources
  Identify environmental resources
Notes: Scope
What you will do
Won’t do
Feasibility
Many types
Name some: Technical, financial, operational, time
Risks
Likelihood and impact
how to deal with them.

## Slide 27: Project Planning Task Set-II
Estimate cost and effort
  Decompose the problem
  Develop two or more estimates using size, function points, process tasks or use-cases
  Reconcile the estimates
  Double time estimate and $$$ accordingly
Develop a project schedule
  Project scheduling will be discussed later (chapter 24)
Notes: All these things on the last two slides are done before the analysis is begun.

## Slide 28: Write it Down!
Software
Project
Plan
Project Scope
Estimates
Risks
Schedule
Control strategy

## Slide 29: To Understand Scope ...
understand the customers needs
  That is, what the problem is that will be solved
understand the business context
  That is, how does this fit with the customer’s greater organizational goals.
understand the project boundaries
understand the likely paths for change
understand that ...nothing is guaranteed
Notes: Wengbergs Furniture
Repeated the same questions in different ways

## Slide 30: What is Scope?
Context.
  how does the software to be built fit into a larger system, product, or business context?
  what constraints are imposed as a result of the context?
  User types?
Information objectives.
  Who is the customer? What (customer-visible) data objects are produced as output from the software?
  What data objects are required for input?
Function and performance.
  What function does the software perform to transform input data into output?
  1. Calculation 2. Storage and retrieval, 3. Data transfer,
  Are any special performance characteristics to be addressed?
Notes: Is the customer the buyer of the software?
Or what about the customer(s) to the buyer of the software.
Bills and Invoices….
Function and performance
Two of the keys to any function description, as will be seen in the formal documentation in the assignment, are the inputs and outputs.
Bioinformatics. I am constantly defining and redefining interfaces between input data and program functionality.
Genbank Format
FASTA format
Seded format
EID format

## Slide 31: What is Scope?
Software scope identifies the boundary of the system
Software project scope must be unambiguous and understandable at the management and technical levels.
Notes: Usually the scope is always too big.
I know of no project that has met all original goals.

## Slide 32: Scope and Feasibility
Scope is defined using one of two techniques:
  A narrative description of software scope is developed after communication with all stakeholders.
  A set of use-cases is developed by end-users.
Feasibility:
Can we build software to meet this scope?
Is the project feasible?
Notes: Anything is possible given enough time and directed energy.

## Slide 33: Resources
Four characteristics:
description
availability - licensing
time when the resource will be required
duration of time that resource will be applied
cost
Three major resources

## Slide 34: Write it Down!
Software
Project
Plan
Project Scope
Estimates
Risks
Schedule
Control strategy

## Slide 35: Estimation
Estimation of resources, cost, and schedule for a software engineering effort requires:
  experience
  access to good historical information (metrics)
  the courage to commit to quantitative predictions when qualitative information is all that exists
Estimation carries inherent risk and this risk leads to uncertainty

## Slide 36: Project Estimation
Project scope must be understood
Elaboration (decomposition) is necessary
Historical metrics are very helpful
At least two different techniques should be used
Uncertainty is inherent in the process
Notes: Software Engineering is a form of research
Experimenting with the unknown

## Slide 37: Problem Decomposition
Sometimes called partitioning or problem elaboration
Once scope is defined …
  It is decomposed into constituent functions
    My bioinformatics work has had max 3 levels.
    AUGUSTUS, 8 levels of sub-functions
  It is decomposed into a set of problem classes
Decomposition process continues until all conceivable functions or problem classes have been defined.

## Slide 38: System Structure
TRANSFORMATION
Sub-system
Interactions between subsystems
Output
Environment
System: resources, continuity, measures of performance
Input
Means of Regulation and Control
Boundary
Sub-system
Sub-system
Sub-system
System Context Diagram (SCD): establishes the information boundary between the system to be implemented and the environment in which the system is to operate.
Notes: Look familiar?
Context level dataflow diagram – SIT 201
The boundary of a system is set by the specification.
The specification allows the system implementation to be hidden.
The preconditions identify the assumptions made by the system about the environment.
The postconditions identify the guarantees of the system.

## Slide 39: System Modeling
System model template

## Slide 40: System Modeling

## Slide 41: Functional Decomposition
functional
decomposition
Statement
of
Scope
Perform a Grammatical “parse”

## Slide 42: Decomposition Example
Statement of Requirements: I require a software system which will allow me to enter a fixture of games for a season of football. As the games are played, I want to be able to enter results of these games. From these results, I want to compute a progressive premiership ladder.
System Structure?
Services and Functions offered?

## Slide 43: Decomposition Example
Interface
Application
Database/Local File
Draft:
Domain: stand alone / network based, games and game results, users, ...
System Structure: e.g. above
Services and Functions: inputs games and game results, provides progressive premiership ladder.
Notes: Level 1 DFD

## Slide 44: Estimation Techniques
Past (similar) project experience
Conventional estimation techniques
  task breakdown and effort estimates
  size (e.g., FP) estimates
Empirical models
Automated tools

## Slide 45: Estimation Accuracy
Predicated on …
  the degree to which the planner has properly estimated the size of the product to be built
  the ability to translate the size estimate into human effort, calendar time, and dollars (a function of the availability of reliable software metrics from past projects)
  the degree to which the project plan reflects the abilities of the software team
  the stability of product requirements and the environment that supports the software engineering effort.

## Slide 46: Conventional Methods: LOC, FP
compute LOC/FP using estimates of information domain values
use historical data to build estimates for the project
LOC = Lines of Code
FP = Function Point

## Slide 47: Example: LOC Approach
Historical data (given) is 620 LOC/pm.
Hence, the effort is 33200/620 = 54 person-months (pm)
At $50 per hour and work 160 hours per month, we have an estimate of $432,000 (= 54x160x50)

## Slide 48: Issues of LOC Approach
Programming language dependent.
Programming skill dependent, i.e. it penalizes well-designed but shorter programs.
Cannot easily accommodate non-procedural languages.
Requires a level of detail that may be difficult to achieve, i.e. the planner must estimate the LOC to be produced long before analysis and design have been completed.
Notes: [Animated sequence start]

## Slide 49: Summary
Objective of software planning:
  To provide a framework that enables the manager to make reasonable estimates of sources, cost, and schedule
Planning involves:
  Identifying software scope and determining feasibility
  Defining required resources
  Estimating cost and effort
  Scheduling (later session)
  Analyzing risk (later session)

## Slide 50: Summary
Estimation is difficult and error prone
One estimation method:
Decomposition of the product into sub-systems
LOC (lines of code)
Estimation techniques

## Slide 51
Summary
Questions?
Notes: Many criteria to consider:
Time
Group members and their commitment
Money and resources
Requirements known?
Expectation of versions
Software lifespan

## Slide 52: Readings
Pressman (6th edition):
  Chapter 23: Estimation for Software Projects
  Chapter 22: Process and Project Metrics
    especially Section 22.2 Software Measurement
  Chapter 21: Project Management Concepts

## Slide 53: Lecture 6: Project Planning and Estimation (2)

## Slide 54: Write it Down!
Software
Project
Plan
Project Scope
Estimates
Risks
Schedule
Control strategy

## Slide 55: Function Point (FP) Estimation
Another method of estimating project to avoid drawbacks of LOC
Consists of three steps
  Calculate “count-total” from 5 measurement parameters
  Calculate “total of value adjustment factors” from 14 complexity factors
  Calculate the final Function Point (FP) by combining results from step 1 and 2
Notes: [Animated sequence start]

## Slide 56: FP Estimation Step 1
Number of external Outputs (EOs): e.g. reports, screens, error messages, etc.
Number of external Inquiries (EQs): e.g. a DB query requesting client info or price
Number of Internal Logical Files (ILFs): Discuss PFEE and hybrid-ss-min
Number of External Interface Files (EIFs): the number of all files that reside external to the application but provide data that may be of use to the application.
Number of external Inputs (EIs): the number of user inputs or application transmission that provide distinct application oriented data or control information to the software. It is often used to update ILFs and distinguished from user inquires. User Entered Data
Notes: [Animated sequence start]
EIFs can files outputted that are read into another system
Or
Files that are read into our system.

## Slide 57: FP Estimation Step 1 (example)
Expected value
(e.g. 10 external inputs here)
Weighting factor
(e.g. 3 here)
Count x Weighting factor
(e.g. 10 x 3 = 30 )
6
Notes: [Animated sequence continues]
The number of user inputs has been determined, and assessed as simple resulting in a count of 30.
Clearly, one could group inputs into simple, average and complex and calculate a count in that way.

## Slide 58: FP Estimation Step 1 (example)
6
Notes: [Animated sequence continues]
Average complexity of user outputs selected.

## Slide 59: FP Estimation Step 1 (example)
6
Notes: [Animated sequence continues]
Completion of entries.

## Slide 60: FP Estimation Step 1 (example)
Then we must consider 14 “value adjustment factors” rated on a scale of 0 – 5 (Step 2 of FP Estimation):
No influence 0
Incidental 1
Moderate 2
Average 3
Significant 4
Essential 5
6
Notes: [Animated sequence ends]
Total calculated.

## Slide 61: 14 Questions for Value Adjustment Factors
1. Does the system require reliable backup and recovery?
2. Are data communications required to transfer info to or from the application?
3. Are there distributed processing functions?
4. Is performance critical?
5. Will the system run on existing heavily utilized operational environment?
6. Does the system require on-line data entry?
7. Does the on-line data entry require input over multiple screens or operations?
8. Are the ILFs (internal logical files) updated on-line?
9. Are the inputs, outputs, files, or enquiries complex?
10. Is the internal processing complex?
11. Is the code designed to be reusable?
12. Are conversion and installation included in the design?
13. Is the system designed for multiple installations in different organizations?
14. Is the application designed to facilitate change and ease of use by the user?

## Slide 62: FP Estimation Step 2 (example)
Factor | Rating
1. Reliable backup and recovery | 
2. Data communications | 
3. Distributed processing functions | 
4. Performance critical? | 
5. Will the system run on existing heavily utilised operational environment? | 
6. On-line data entry? | 
7. On-line data entry over multiple screens or operations | 
8. Are the master files updated on-line? | 
9. Are the inputs, outputs files or enquiries complex? | 
10. Is the internal processing complex? | 
11. Is the code designed to be reusable? | 
12. Are conversion and installation included in the design? | 
13. Is the system designed for multiple installations in different organisations? | 
14. Is the application designed to facilitate change and ease of use by the user? | 
5
0
2
4
1
4
3
5
3
2
1
1
5
3
Total of value adjustment factors = 39

## Slide 63: FP Estimation Step 3: FP Calculation
FP is then calculated as follows:
where the count-total comes from step 1,
 Fi (i = 1 to 14) is the total of value adjust factors from step 2,
With the example values:
the constants 0.65 and 0.01 are determined empirically.
Another example can be found on page 442-443 of the textbook (Chapter 15)
Notes: Using the complexity adjustment factor
Note that the factor can increase of decrease the count.

## Slide 64: Discussions of FP Approach
FP is based on characteristics of the software’s information domain and complexity.
FP is programming language independent.
FP is based on data more likely to be known earlier in the project.
Determining the complexity is relatively subjective. Some methods have been proposed to tackle this problem (one of them is covered in the tutorial)
FP has no direct physical meaning – it is just a number.
Notes: Some things are easier for some than others.

## Slide 65: Decomposition for Estimation
Break the problem up into the bits that must be solved individually.
- e.g. user interface, the file system, the database, the application.
Break each piece up further until we reach a size that is small enough to
which estimating methods can be applied.
Estimate the lines of code (LOC) or Function Points (FP) required for
each component.
The expected estimation value from the most likely, the most optimistic and the most pessimistic estimate values, can be computed as a weighted average of these estimates:
We can then combine the estimates into a total.
Then we can use historical data to determine the effort required (in
person months) and the cost.
expected =
(optimistic + 4 x most likely + pessimistic)
6

## Slide 66: Decomposition for Estimation
An example of using the formula
Suppose we estimate the line of code (LOC) for a user interface as follow:
most optimistic LOC = 1900
most pessimistic LOC = 2500
most likely LOC = 2300
then
We say the estimated LOC for the user interface is 2267
expected =
(optimistic + 4 x most likely + pessimistic)
6
Expected LOC =
(1900 + 4 x 2300 + 2500)
6
 2267

## Slide 67: Example: FP Approach
expected =
(optimistic + 4 x most likely + pessimistic)
6
4
Rounded values

## Slide 68: Normalized performance data
Given lines of code (LOC) or function points (FP) we can record our efforts in terms of
errors per thousand LOC (KLOCs) or function point (FP)
defects per KLOC or FP
$ per KLOC or FP
pages of documentation per KLOC or FP
FP or KLOC per person-month
This allows us to use data from one project in another project.

## Slide 69: Reconciling LOC and FP
Representative values developed by QSM (www.qsm.com, copyright 2002)
More details for other languages are on page 625 of the textbook (Chapter 22)

## Slide 70: Summary
Another estimation method: FP
Expected estimation:
Step 1: Calculate “count-total” from 5 measurement parameters
Step 2: Calculate “total of value adjustment factors” from 14 complexity
factors
Reconciling LOC and FP
Step 3:
expected =
(optimistic + 4 x most likely + pessimistic)
6

## Slide 71
Summary
Questions?
Notes: Many criteria to consider:
Time
Group members and their commitment
Money and resources
Requirements known?
Expectation of versions
Software lifespan

## Slide 72: Readings
Pressman (6th edition):
  Section 15.3 Metrics for the Analysis Model (Chapter 15)
  Chapter 22: Process and Project Metrics
    especially Section 22.2 Software Measurement
  Chapter 23: Estimation for Software Projects

## Slide 73: Lecture 7: Project Planning and Estimation (3)

## Slide 74: Write it Down!
Software
Project
Plan
Project Scope
Estimates
Risks
Schedule
Control strategy

## Slide 75: Estimation
Up to now, we have discussed system size estimation:
  Lines of Code (LOC)
  Function Point (FP)
We are going to estimate the effort (person-month) of developing a system.
  - Directly from the project process
  - From system size to effort
  - Others

## Slide 76: Process Based Estimation
Problem functions and process activities are melded, then the effort (e.g. person-month) is estimated.
Based on an average burdened labor rate of $8,000 per month, the total estimated project cost is $368,000 and the estimated effort is 46 person-months.
Notes: Note that the early stages apply to the whole system

## Slide 77: Empirical Estimation Models
to predict effort based on size and duration.
where E is the effort,
A, B and C are empirically derived constants, and
ev (estimation variable) is either LOC or FP
Seven different models (on page 660), which all give different answers for the same values of LOC or FP. This is because they are empirical. So the results must be calibrated to the local situation.
The general model is
E = A + B × (ev)C
What we have been using is the linear model, in which effort is proportional to size:
E = A + B × ev
Example: E = -37 + 0.96 × FP (Kemerer regression model)
Notes: These models are obtained by curve fitting to data from projects.
There is no underlying “theory” behind the equations, they are models of data.

## Slide 78: Empirical Estimation Models
Notes: The white curve (straaight line) is the linear relationship between effort and size, based on 200 LOC/person-month.
The other curves are various models as listed in Pressman (section 23.7.1).
So ifyou want to get a theoretical upper bound use Doty
Lower bound Baley - Basili

## Slide 79: The COCOMO II model
COCOMO stands for the COnstructive COst MOdel
Application composition model: the early prototyping level
(using object point for the size variable).
Early design stage model: the early design level. Used once
requirements have been stabilized and basic software structure
has been established.
Post-architecture-stage model: Used during the construction of
the software. Size estimate should be more accurate and more
attributes are used to refine the estimation from the second model.
It address the following areas:

## Slide 80: The COCOMO II model
Application composition model:
Step 1: compute object points
object points = Σ (number of objects)*(weight factor)
Weight factors are list below:
Step 2: estimate reuse percentage (%reuse), if applicable
Object type | Complexity weight |  | 
 | Simple | Medium | Difficult
Screen | 1 | 2 | 3
Report | 2 | 5 | 8
3GL component |  |  | 10
Notes: A lot of work has been done on the COCOMO model. It has recently been revised (COCOMO II). This data is from Pressman’s discussion.

## Slide 81: The COCOMO II model
Application composition model:
Step 3: compute new object points (NOP)
NOP = (object points)* [(100-%reuse)/100]
Step 4: compute the estimated effort (in person-month)
Developer’s experience/capability | Very low | Low | Nominal | High | Very high
Environment maturity/capability | Very low | Low | Nominal | High | Very high
PROD | 4 | 7 | 13 | 25 | 50
Estimated effort = NOP / PROD
PROD (productivity rate) is provided in the following table
Notes: A lot of work has been done on the COCOMO model. It has recently been revised (COCOMO II). This data is from Pressman’s discussion.

## Slide 82: The Software Equation
The estimation model is:
E: effort in person-months or person-years
t: project duration in months or years
B: “special skills factor”,
  e.g. B=0.16 for KLOC = 5 to 15
  B=0.39 for KLOC > 70
P: “productivity parameter”,
  e.g. P=2,000 for real-time embedded software
  P=10,000 for telecommunication and system software
  P=28,000 for business system applications
where
E = [LOC × B0.333 / P]3 × (1 / t4)
Notes: The a parameter has been changed by separating out the EAF factor. That is, the various cost drivers have been explicitly taken into account.
EAF effectively picks up the “Complexity Factors” idea from the Function Point calculation.

## Slide 83: The Software Equation
Other variations of software equation:
tmin = 8.14 (LOC / P)0.43 in months for tmin > 6 months
E = 180 B t3 in person-months for E >= 20 person-months
Note: t in the second equation is represented in years.
Example: suppose the LOC = 33,200 for a software, P = 12,000
for scientific software, and B = 0.28, then
tmin = 8.14 (33200 / 12000)0.43 = 12.6 calendar months
E = 180 * 0.28 * (1.05)3 = 58 person-months
Notes: The problem with this is the definitions of E and t as “person-months” or “person-years” and t in “months” and “years”.
But t is raised to the power –4, and E is not.
One supposes that months and person-months are intended because the example uses these quantities.
Apart from this, the software community has done a bad job of working with such empirical estimates and trying to make metrics of them..

## Slide 84
Make or Buy?
Develop requirements specification
Estimate internal cost and delivery date
Select externally supplied applications which may be substituted
Develop a comparison chart and/or benchmarks and evaluate
We can also use decision trees
Guidelines:
Evaluate other related items, e.g. past product quality, vendor support, product direction, reputation and the like
Notes: The problem with this is the definitions of E and t as “person-months” or “person-years” and t in “months” and “years”.
But t is raised to the power –4, and E is not.
One supposes that months and person-months are intended because the example uses these quantities.
Apart from this, the software community has done a bad job of working with such empirical estimates and trying to make metrics of them..

## Slide 85
The Make-Buy Decision
Notes: The problem with this is the definitions of E and t as “person-months” or “person-years” and t in “months” and “years”.
But t is raised to the power –4, and E is not.
One supposes that months and person-months are intended because the example uses these quantities.
Apart from this, the software community has done a bad job of working with such empirical estimates and trying to make metrics of them..

## Slide 86: Computing Expected Cost
(path probability) x (estimated path cost)
i
i
For example, the expected cost to build is:
expected cost = 0.30 x ($380K)+0.70 x ($450K)
build
expected cost =
= $429 K

## Slide 87: Computing Expected Cost
Exercise: computing the expected cost for reuse:
expected cost = 0.40 x $275K+0.60 x (0.20 x $310K +0.8
x $490K)
similarly,
expected cost = $267K
expected cost = $410K
reuse
buy
contract
= $382K
(path probability) x (estimated path cost)
i
i
expected cost =

## Slide 88: Computing Expected Cost
expected cost = $267K
expected cost = $410K
buy
contract
Finally we got the following results for decision:
expected cost = $382K
reuse
expected cost = $429K
build
Decisions can be made based on the results

## Slide 89: Summary
Objective of software planning:
  To provide a framework that enables the manager to make reasonable estimates of sources, cost, and schedule
Planning involves:
  Identifying software scope and determining feasibility
  Defining required resources
  Estimating cost and effort
  Scheduling (later session)
  Analyzing risk (later session)

## Slide 90: Summary
Estimation is difficult and error prone
Conventional estimation methods:
Decomposition of the product into sub-systems
Decomposition of the process into steps
Process-based
Reconciling LOC and FP
FP (function point)
LOC (lines of code)
COCOMO II model
Empirical estimation (e.g. E = A + B × (ev)C )
Software equation E = [LOC × B0.333 / P]3 × (1 / t4)
Estimates might be wrong and must be revised
Estimation techniques
Made-Buy decision

## Slide 91: Readings
Pressman (6th edition):
  Chapter 23: Estimation for Software Projects
  Section 15.3 Metrics for the Analysis Model (in Chapter 15)
  Chapter 22: Process and Project Metrics
    especially Section 22.2 Software Measurement
  Chapter 21: Project Management Concepts

## Slide 92: Lecture 9: Risk Management
Notes: The return on a tattlotto ticket is 60c/$. The probability of winning is more than 1 in 8,000,000. Why do people buy them? The reason is impact.
What examples of risks are there which can be avoided?
What risks cannot be avoided?

## Slide 93: Risk Management
What is risk?
Can we avoid risks?
We are concerned about
risks we run in the software development project
risks that users run when they use our system
  Results, Side effects, Medical, Legal
Two elements:
Probability
Impact
A potential problem – might or might not happen
Notes: The return on a tattlotto ticket is 60c/$. The probability of winning is more than 1 in 8,000,000. Why do people buy them? The reason is impact.
What examples of risks are there which can be avoided?
What risks cannot be avoided?
Not static
Freud who said the purpose of life is to avoid pain and experience pleasure.

## Slide 94: Risk Management
Risk is generally proportionate to the gain.
  Risk of having a child
  It could kill you while you are younger and take your money/stuff.
  It could feed you when you are old and frail.
http://www.youtube.com/watch?v=wj7egw8wLRU
Notes: Big companies take big risks for big returns….

## Slide 95: Reactive and Proactive Risk Strategies
Fire fighting
Reactive:
“Don’t worry! I’ll think of something”
Proactive:
Assess the likelihood of their happening
Identify potential risks
Estimate their impact
Make a plan and work the plan
Notes: It is quite legitimate to be reactive to a risk. This is known as running the risk. The mistake is to ignore risk and not make a judgement about it.
Mark
vs.
Ken

## Slide 96: 4 Ways To Manage Risks
Avoid – e.g. dodging a punch
  Carefully select the right employees
Prevent – cutting off the boxer’s arm
  Fire bad employees
Reduce likelihood – open your eyes
  Planning and design
Contingency plan – Roll with the punch
  Extend budget or time plan.
Notes: It is quite legitimate to be reactive to a risk. This is known as running the risk. The mistake is to ignore risk and not make a judgement about it.

## Slide 97: Risk Categories
Project risks threaten the plan
impact is on delivery date, budget overrun
factors are project complexity, size, structural uncertainty
Technical risks threaten the quality, timeliness of the software
problems with the process of software development
problems with specification
problems with leading edge developments
Digiquant VoIP
Business risks threaten the viability of the software
building a system no one wants
building a product that does not fit the strategy of the company
building a product that sales does not understand
losing the support of senior management
losing budgetary or personnel commitment
Notes: Technical risks can also impact the plan.
Business risks are external to the project – the environment of the project is set by business decisions.

## Slide 98: Risk Identification (1)
Notes: The 5th edition of Pressman does not list these checklists. With permission of the publisher, a copy of chapter 6 is available on WebCT.

## Slide 99: Risk Identification (1)
Software Engineering
Software Engineering
a “quality” focus
process model
methods
tools
Notes: The 5th edition of Pressman does not list these checklists. With permission of the publisher, a copy of chapter 6 is available on WebCT.

## Slide 100: Risk Identification (1) Risk Assignment
Risk #2
Risk #1
Risk #4
Risks #5, 6, 7 and 8
Risk #3
Notes: The 5th edition of Pressman does not list these checklists. With permission of the publisher, a copy of chapter 6 is available on WebCT.

## Slide 101: Risk Identification (2)
Section 25.3 in Pressman presents a checklist of risks:
Product size
Business impact: constraints imposed by management or marketplace
Customer characteristics
Process definition
Development environment
Technology to be built
Staff size and experience
Risk identification can be done by asking a series questions
Notes: The 5th edition of Pressman does not list these checklists. With permission of the publisher, a copy of chapter 6 is available on WebCT.

## Slide 102: Overall Project Risk
Section 25.3.1 in Pressman presents a set of questions that are ordered by their relative importance to the success of a project, such as:
Have top software and customer managers formally committed to support the project?
Are end-users enthusiastically committed to the project and the system/product to be built? Age….
Are requirements fully understood by the software engineering team and their customers?
….
The project risk degree is directly proportional to the number of negative responses to these questions
Notes: The 5th edition of Pressman does not list these checklists. With permission of the publisher, a copy of chapter 6 is available on WebCT.

## Slide 103: Product Size Risk Factors
Confidence in the estimate
Estimated size in number of programs, files, transactions
Size of database
Deviation in size of product from average of previous products
Number of users
Number of changes before and after delivery
Amount of reused software
If these quantities are large or deviate significantly from previous projects, then the risk is high
Or if numbers are similar but previous experience less than satisfactory, the risk is high.
Estimated size of the product in LOC or FP
Notes: With Risk Size matters:
Size of impact
Size of probability
Size of system
Size of team

## Slide 104: Customer Related Risk Factors
Have you worked with the customer before?
Customer related factors are:
Does the customer have a good idea of what is wanted?
Will the customer spend time determining the project scope?
Is the customer willing to establish rapid communication with the developer?
Is the customer willing to take part in reviews?
Is the customer technically sophisticated in the product area?
Is the customer willing to let you do your job?
Is the customer arrogant?
Does the customer understand the software development process?
If the answer is “no” to any questions, there is potential risk to be investigated.
Customer’s litigation history?

## Slide 105: Process Risk Factors
Do you have a standard process? Is it documented? Is it used on other projects? Are staff knowledgable of and committed to using it?
Does your company developed training or use training courses?
Are published standards provided to developers and managers? Is there a mechanism for ensuring that work conforms with standards?
Have document outlines and examples been prepared for all deliverables?
Are formal technical reviews of the requirements specification, design and code to be conducted regularly? Also for test procedures and cases? Are the results of these reviews documented?
Is a mechanism for managing change used?
Is there a documented statement of work, an SRS, a SDP?
Is there a procedure for tracking and reviewing subcontractors?
Answers of “no” identifies a weakness

## Slide 106: Technical Risk Factors
Are Facilitated Application Specific Techniques (FAST) used to aid communication between developer and client?
Is more than 90% of code written in a high level language?
Are software tools used
for planning and tracking?
to control and track change (configuration management)?
to support analysis and design?
to create prototypes?
to support testing?
to manage documentation?
Are metrics collected for all software projects?
A “no” answer to these questions indicates weakness.
Are specific methods used for software analysis? design? implementation? testing? Are they consistent for all team members?
Are specific conventions used for code documentation defined and used?

## Slide 107: Resource Risk Factors
Loss of hardware: theft, damage, explosion
Loss of people: death or injury
Loss of software or data: worms, virus, expired license
Financial: Are we overextended that we can’t pay electricity bills? Or can’t buy required software?

## Slide 108: Proactive Approach to Risk
A series of activities:
Identification of risks using checklists and corporate databases
Analysis of risks to see how they affect the project
e.g. Pressman’s checklists
Impact – Catastrophic, critical, marginal, negligible
Risk prioritisation by rating
Planning for the likely, high impact risks:
Control – Plan, monitor, resolve
Risk driver component – Performance, support, cost, schedule
Probability
Impact
Avoid
Notes: A risk that is 100% likely means that managing it is part of the project.

## Slide 109: USAF Risk Components and Drivers
1- the potential consequence of undetected errors and faults
2- the potential consequence if the desired outcome is not achieved
Notes: This is the full table.
Using this table: For a given risk driver (e.g. performance), the category of risk can be determined by matching a description to an event and determining the risk category.

## Slide 110: Risk Table
PS-Project size risk BU-business risk CU- customer etc
Impact values: 1-catastrophic 2-critical 3-marginal 4-negligible
RMMM- Risk Mitigation, Monitoring and Management Plan
Average of 4 risk component impact values
Notes: The first column is risk identification
The second is categorised by the kind of risk
The third is the estimate of probability
The fourth is the impact category, as in the USAF table
The fifth column identifies the item in the risk management document related to that risk.
The table is then sorted so that the likely, high-impact risks are at the top and the unlikely low impact risks at the bottom.
A cut-off line can be drawn across the table. Risks above will be managed. Risks below will be run.

## Slide 111: RMMM Plan
RMMM: Risk Mitigation, Monitoring and Management
RMMM Plan: documents all work performed as part of risk analysis, and is used by the project manager as part of the overall project plan
Alternatively, each risk is documented individually using a risk information sheet (RIS)
Mitigation—how can we avoid the risk?
Monitoring—what factors can we track that will enable us to determine if the risk is becoming more or less likely?
Management—what contingency plans do we have if the risk becomes a reality?

## Slide 112: Risk Information Sheet (RIS)
Risk Information Sheet |  |  |  | 
Risk ID: | Date: | Probability: |  | Impact:
Description: |  |  |  | 
Refinement/context: |  |  |  | 
Mitigation/monitoring: |  |  |  | 
Management/contingency plan/trigger: |  |  |  | 
Current status: |  |  |  | 
Originator: |  |  | Assigned: | 
An example of RIS: Pressman Figure 25.4 (page 708)
Implement in a Database!

## Slide 113: Summary
Risk involves uncertainty and loss
The loss is the impact of the risk being run occurring
We can avoid some risks, we can reduce the impact of others.
We need to anticipate risk. This is can be done by using checklists and people with experience.
The uncertainty is expressed as a probability
We must attempt to control risk (“We cannot eliminate risk. But we can take the right risks” – Peter Drucker)
To control risk effectively, we need a Risk Management Plan.
The Risk Management Plan will cover the more likely higher impact risks, and help identify what should be done before running the risk.

## Slide 114: Readings
Pressman (6th edition)
Chapter 25: Risk Management
http://www.youtube.com/watch?v=Fzwbbzu-nDA

## Slide 115: Tutorial Risk Analysis
Event Tree Analysis
&
Fault Tree Analysis

## Slide 116: Event Tree Analysis
Key Points

## Slide 117: Event Tree Analysis Example
8.0 E-8
7.99E-5
7.92E-6
7.91E-3
2E-3

## Slide 118: Event Tree Analysis - Steps
1. Identify a relevant accidental event that may give rise to unwanted consequences (Starting Point)
2. Identify the barriers that are designed to deal with the accidental event. (What order are they used?)
3. Construct the event tree. Each path through the tree should be a potential accident sequence
4. Determine the frequency of the accidental event and the probabilities of the branches in the event tree
5. Calculate the probabilities for the identified consequences (outcomes). Group results with common outcomes.

## Slide 119: Event Tree Diagram

## Slide 120: ETA Numeric Analysis
Probability of success given the event is
  Sum of probabilities for each path leading to success
  In the preceding example: (1-PFA) * (1-PFB) + (1-PFA) * PFB * (1-PFC)
Failures assumed to be statistically independent

## Slide 121: Event Tree Analysis
Tutorial Exercise

## Slide 122: Flood Prevention System
The reservations division system for a major airline occupy a 10 story building. The basement of the building contains a backup generator so that 24/7 availability can be maintained even during black-outs. In heavy rain the basement is prone to minor flooding. The basement is protected from flooding by the system shown in Figure 1.
Rising flood waters close the float switch S, powering the pump P from an uninterruptible power supply. An Alarm A also sounds, alerting operators (assume the operator will always respond) to perform manual pumping using a bilge pump, B, should the automatic pump P fail. Correct operation of either of the pumps will effectively keep the basement from flooding
Construct an Event Tree for this system

## Slide 123: Event Tree Analysis Hints for this tutorial
Need to establish sequence of operation for components.
  The pump and alarm operate simultaneously but in terms of design the pump is primary and the alarm is only of consequence if the pumps fails.
A component’s operation is either success or failure. There is no partial success.
  eg a damaged pump may have sufficient capacity to deal with some floods. ETA cannot handle partial operation. Such a pump is treated as being a failure.
The quantitative analysis component does not consider correlated failures.
  For example consider the situation where the automatic pump fails due to poor maintenance practices. The likelihood that the manual bilge pump will also fail is higher due to poor maintenance.

## Slide 124: Event Tree - Solution
Component | Probability of Failure on Demand
Automatic Pump (P) | 1e-4
Switch (S) | 1e-6
Alarm (A) | 1e-5
Manual pumping (B) | 1e-4
Exercise 2
Now calculate the probabilities of the paths through the event tree and the outcomes

## Slide 125: Probability Event Tree - Solution
The probability of path 1 is: P1 = (1-PFS) * PFP * (1-PFA) * PFB
The probability of path 2 is: P2 = (1-PFS) * PFP * PFA
The probability of path 3 is: P2 = PFS
The probability of flooding as a result of water flowing into the basement is
P(flood | water) = PF = P1 + P2 + P3 = (1-PFS) * PFP * (1-PFA) * PFB + (1-PFS) * PFP * PFA + PFS

## Slide 126: Event Tree Analysis
Approximation probability of failure of any given device is much less than one. Thus (1-PF) ≈ 1. Thus,
PF = PFP * PFB + PFP * PFA + PFS = PFP * (PFA + PFB) + PFS = 1e-4 * (1e-5 + 1e-4) + 1e-6 = 1.1e-8 + 1e-6 = 1.011e-6
System Improvement
  By inspection the switch is the critical element. Based on the failure-on-demand probabilities provided, the switch has a probability of failure two orders of magnitude greater.

## Slide 127: Fault Tree Analysis
Key Points

## Slide 129: Fault Tree Analysis Redundant Fire Pumps
System Reliability Theory (2nd ed), Wiley, 2004

## Slide 130: Representing the Fault Tree
The two fault trees above are logically identical. They give the same information.

## Slide 131
www.fault-tree.net -- Pat L. Clemens and Jacobs Sverdrup
Constructing the Fault Tree …

## Slide 132: Fault Tree Analysis - Steps
Definition of the system, the TOP event (the potential accident), and the boundary conditions
Construction of the fault tree
Identification of the minimal cut sets
Qualitative analysis of the fault tree
Quantitative analysis of the fault tree
Reporting of results

## Slide 133: Cut Set and Minimal Cut Set
A CUT SET…is any group of fault
tree initiators which, if all occur, will cause the TOP event to occur.
A MINIMAL CUT SET…is a least
group of fault tree initiators which, if all occur, will cause the TOP event to occur.
www.fault-tree.net -- Pat L. Clemens and Jacobs Sverdrup
Notes: Cut set is a terminology = fault set or failure set

## Slide 134: Single Point of Failure
“A Failure of one independent element of a system which causes an immediate hazard to occur and/or causes the whole system to fail.”
Professional Safety — March 1980

## Slide 135: Fault Tree Analysis
Tutorial Exercise

## Slide 136: Flood Prevention System
The reservations division system for a major airline occupy a 10 story building. The basement of the building contains a backup generator so that 24/7 availability can be maintained even during black-outs. In heavy rain the basement is prone to minor flooding. The basement is protected from flooding by the system shown in Figure 1.
Rising flood waters close the float switch S, powering the pump P from an uninterruptible power supply. An Alarm A also sounds, alerting operators (assume the operator will always respond) to perform manual pumping using a bilge pump, B, should the automatic pump P fail. Correct operation of either of the pumps will effectively keep the basement from flooding
Construct an Fault Tree for this system

## Slide 137: Fault Tree Diagram For Flood Prevention System Solution

## Slide 138: FTA Quantitative Analysis
Student Exercise –
  a) determine the likelihood of the top event using the failure data for the components.
  b) compare the FTA result with the ETA results. Why is there a difference?
Component | Probability of Failure on Demand
Automatic Pump (P) | 1e-4
Switch (S) | 1e-6
Alarm (A) | 1e-5
Manual pumping (B) | 1e-4
Notes: The FTA has an AND gate - the probability of pumping failure is when the automatic AND manual pumping fails

## Slide 139: Further Fault Tree Analysis
Question:
  Determine if there are any single points of failure?
  What could be done to improve the system to remove these single points of failure.
Answer:
  Single points of failure are identified by the cut sets elements containing only two events, the driving event (water present in the basement) and the point of failure.
  So in this example, the float switch is a single point of failure.

## Slide 140: Lecture 10: Requirements & Specifications (1)

## Slide 141: Road Map
Introduction to SE
Planning and Estimation
People Management
Process Models
Scheduling and Risk Management
Requirement and Specifications
OO Modeling and Design
Management
System Analysis and Design (technical)
Software Testing

## Slide 142: Outcomes
Requirement determination
Requirement analysis
Software Requirement Specification (SRS)
Software system structure

## Slide 143: Requirements
A requirement is
a function that a system must be able to do (A Functional Requirement)
  E.g. The software shall allow the user to Save Data
a constraint that a system must meet (A Non-Functional Requirement)
  E.g. Calibration data cannot be generated before measurement details are recorded (describes a rule to be obeyed by data)
a constraint may be quantitative:
  E.g. The system must respond in 10 seconds (describes how well a system performs)
a constraint may be qualitative
  E.g. The interface shall be user friendly

## Slide 144: Requirements
A requirement is:
a constraint imposed by the client
  E.g. The cabinet shall be painted blue
a constraint determined during analysis and design by the developers
  E.g. When calculating the secondary structure of folded DNA the initial temperature must be entered separately from final temperature

## Slide 145: Requirements (cont.)
(QFD) Requirements may be
Essential (normal) – must have
  UNAFOLD – Text Field to enter nucleotide sequence
Desirable (expected) – should have
  UNAFOLD – Temperature field
Optional (exciting) – may be omitted
  UNAFOLD – Various graphical outputs
http://frontend.bioinfo.rpi.edu/applications/mfold/cgi-bin/dna-form1.cgi

## Slide 146: Requirements (cont.)
>CD244
GGCCTTGTCAGCTCACAGCAGGCGTTAACAGCCTCTAATTGAGGAAACTGTGGCTGGACAGGTTGCAAGGCAGTTCTGCTCCCCATCGTCCTCTTGCTGACTGGGGACTGCTGAGCCCGTGCACGGCAGAGAGTCTGGTGGGGTGGAGGGGCTGGCCTGGCCCCTCTGTCCTGTGGAAATGCTGGGGCAAGTGGTCACCCTCATACTCCTCCTGCTCCTCAAGGTGTATCAGGGCAAAGGATGCCAGGGATCAGCTGACCATGTGGTTAGCATCTCGGGAGTGCCTCTTCAGTTACAACCAAACAGCATACAGACGAAGGTTGACAGCATTGCATGGAAGAAGTTGCTGCCCTCACAAAATGGATTTCATCACATATTGAAGTGGGAGAATGGCTCTTTGCCTTCCAATACTTCCAATGATAGATTCAGTTTTATAGTCAAGAACTTGAGTCTTCTCATCAAGGCAGCTCAGCAGCAGGACAGTGGCCTCTACTGCCTGGAGGTCACCAGTATATCTGGAAAAGTTCAGACAGCCACGTTCCAGGTTTTTGTATTTGATAAAGTTGAGAAACCCCGCCTACAGGGGCAGGGGAAGATCCTGGACAGAGGGAGATGCCAAGTGGCTCTGTCTTGCTTGGTCTCCAGGGATGGCAATGTGTCCTATGCTTGGTACAGAGGGAGCAAGCTGATCCAGACAGCAGGGAACCTCACCTACCTGGACGAGGAGGTTGACATTAATGGCACTCACACATATACCTGCAATGTCAGCAATCCTGTTAGCTGGGAAAGCCACACCCTGAATCTCACTCAGGACTGTCAGAATGCCCATCAGGAATTCAGATTTTGGCCGTTTTTGGTGATCATCGTGATTCTAAGCGCACTGTTCCTTGGCACCCTTGCCTGCTTCTGTGTGTGGAGGAGAAAGAGGAAGGAGAAGCAGTCAGAGACCAGTCCCAAGGAATTTTTGACAATTTACGAAGATGTCAAGGATCTGAAAACCAGGAGA
http://frontend.bioinfo.rpi.edu/applications/mfold/cgi-bin/dna-form1.cgi

## Slide 147: Requirements (cont.)
Requirements may also be
Derived – resulting from design,
  e.g. file system, networking, database
  If you know the file system store information in 4K blocks, then you may be interested in ensuring that the number and size of files optimally store data
Implicit – an expected property of the kind of software
  e.g. Web based software must run in IE and Firefox, but not necessarily in lynx or Opera

## Slide 148: Ideal Properties of Requirements
Correct – 2 + 2 = 4, or as correct as possible
Consistent – an algorithm
Complete – All options are taken into account
Realistic – You are not trying to fold a protein on a P2-266Mhz
Required
Testable
Traceable – Source of and reasoning for the requirement.
  PFEE – decomposed DNA sequences into subsequences, store these?
Example:
“The system shall provide real time response to queries” can be made testable by rewording it to read
“The system shall respond to user queries in 2 seconds”

## Slide 149: Understanding Requirements
Understanding the requirements of a problem is among the most difficult tasks that face a software engineer.
  Case: A customer walks into your office, sits down, looks at you straight in the eye, and says, “I know you think you understand what I said, but what you don’t understand is that what I said is not what I mean”
Doesn’t the customer know what is required?
Shouldn’t the end-user have a good understanding of the features and functions that will provide benefit?
  Surprisingly, in many instances the answer to these questions is NO.
Ergo the need for very specific written definitions and diagrams

## Slide 150: Some Worst Practices
Many software developers want to jump right in building software before they have a clear understanding of what is needed:
  Things will become clear as they build
  Project stakeholders will be able to better understand need only after examine early iterations of the software
  Things change so rapidly that requirements engineering is a waste of time
  The bottom line is producing a working program and all else is secondary
These practices contain elements of truth.
But each is flawed, and all can lead to a failed software project.

## Slide 151: Determining Requirements
Through the execution of seven functions:
Inception – System Definition
Elicitation – Get an idea of the requirements
  Users and their goals
  List of functions and requirements
Elaboration – Detail the requirements
  Classes/objects, packages/clusters/functional domain, class relationships and hierarchies.
  Functions assigned to classes
Negotiation
Specification
Validation
Management

## Slide 152: Determining Requirements - Inception
Inception—ask a set of questions that establish …
  basic understanding of the problem
  the people who want a solution
  the nature of the solution that is desired, and
  the effectiveness of preliminary communication and collaboration between the customer and the developer
  Context Level DFDs and Rich Pictures

## Slide 153: Determining Requirements - Inception

## Slide 154: Determining Requirements - Inception
Identify stakeholders
  “who else do you think I should talk to?”
Recognize multiple points of view
  One for each stakeholder
Work toward collaboration
The first questions
  What business need is solved?
  Who is behind the request for this work?
  Who will use the solution?
  What will be the economic benefit of a successful solution?
  Is there another source for the solution that you need?

## Slide 155: Determining Requirements - Elicitation
Elicitation—elicit requirements from all stakeholders
the goal is to:
  identify the problem
  propose elements of the solution
  negotiate different approaches, and
  specify a preliminary set of solution requirements
  be systematic

## Slide 156: Determining Requirements - Elicitation
Basic guidelines:
  meetings are conducted and attended by both software engineers and customers (FAST meeting)
    Each type of stakeholder
  rules for preparation and participation are established
  an agenda is suggested
  a "facilitator" (can be a customer, a developer, or an outsider) controls the meeting
  a "definition mechanism" (can be work sheets, flip charts, or wall stickers or an electronic bulletin board, chat room or virtual forum) is used

## Slide 157: Determining Requirements - Elicitation
FAST ? (to be introduced later)
QFD – Quality Function Deployment
Use-cases ?
(to be introduced next)

## Slide 158: Quality Function Deployment (QFD)
Function deployment determines the “value” (as perceived by the customer) of each function required of the system
Information deployment identifies data objects and events
Task deployment examines the behavior of the system
Value analysis determines the relative priority of requirements

## Slide 159: Use-Cases
Define the user or actor
  Purpose
  Characteristics
  Example
Define what is to be done by the user
  Primary Actor
  Goal
  Trigger
  Pre and Post conditions
  Exceptions
  Priority
  Frequency of Use

## Slide 160: Use-Cases
User scenarios that describe the thread of usage of a system
Each scenario is described from the point-of-view of an “actor”—a person or device that interacts with the software in some way
Each scenario answers the following questions:
  Who is the primary actor, the secondary actor (s)
  What are the actor’s goals?
  What preconditions should exist before the story begins?
  What main tasks or functions are performed by the actor?
  What extensions might be considered as the story is described?
  What variations in the actor’s interaction are possible?
  What system information will the actor acquire, produce, or change?
  Will the actor have to inform the system about changes in the external environment?
  What information does the actor desire from the system?
  Does the actor wish to be informed about unexpected changes?

## Slide 161: Use-Case Example
More details of this example can be found on pages 159 - 163

## Slide 162: Determining Requirements - Elicitation
Work products:
  a statement of need and feasibility.
  a bounded statement of scope for the system or product.
  a list of customers, users, and other stakeholders who participated in requirements elicitation
  a description of the system’s technical environment.
  a list of requirements (preferably organized by function) and the domain constraints that apply to each.
  a set of usage scenarios that provide insight into the use of the system or product under different operating conditions.
  any prototypes developed to better define requirements.

## Slide 163: Determining Requirements - Elaboration
Elaboration — create an analysis model that identifies data, function and behavioral requirements
The information obtained from the customer during inception and elicitation is expanded and refined.
It focuses on developing a refined technical model of software functions, features, and constraints.

## Slide 164: Determining Requirements - Elaboration
Identify potential classes objects and relationships
Place functions/methods on the classes.
Write function specification

## Slide 165
Notes: An Engineer models physical things in order to design with them. For example, flow in pipes, electronic devices, material properties are modelled.
These models are of tangible things, properties are determined by experiment. Performance (water flow in a system of pipes, for example, or an electronic circuit) can be predicted from models. Being physical, artifacts tend to be simple (relative to software). We can agree about their characteristics.
In the case of software, we have a language problem relating to what different ideas mean. It is difficult to determine up front whether a particular software structure is suitable, and it may prove to be a poor choice in implementation (e.g. using pipes for interprocess communication, when shared memory was better suited to the problem).
Models of concepts are not subject to physical laws. They are not subject to experiment. Software Engineers do not have the luxury of the physical world. They can “make it all up” if they do not keep in touch with the client.
The client, as “domain expert” may be misunderstood by the developer, who necessarily has a less sophisticated view early on.
Software models do not look like the application being created because there is no physical connection. Pictures of images on screen show only the external aspect of the system. They don’t help to figure out what is inside in the same way as a model of an aircraft does. When building an aircraft, a model or prototype is built to overcome the problem of putting two pieces of equipment in the same place. This does not work with software.
Code does not look like the application.

## Slide 166: Properties of Requirements
  Is each requirement abstract?
  Is each requirement unambiguous?
  Is each requirement verifiable?
  Is each requirement traceable to a user need?
  Is each requirement realistic and technically feasible?
  Collective properties
    Are all the end-user needs addressed in the Requirements Specfn?
    There should be no overlap or redundancy between requirements.
    The Requirements Specification should not be self-contradictory.

## Slide 167: Problem Statement
Produce a mobile phone that is capable of communicating using either voice or text.
Needs Analysis
  A junior engineer asked the customer a series of questions in regard to dimensions, weight, standby time etc before producing the following requirements
  Use the validation criteria to assess these requirements (matrix on large sheet of paper)
  If a requirement does not satisfy the properties, restate it so that it does.

## Slide 168: Exercise : A junior engineer has done a needs analysis with the customer and produced the following list of requirements.
The phone should be easy-to-use.
The phone should have a maximum weight of 150 g.
The phone should have a talk time of 1000 hours.
The phone should have a stand-by time of 500 hours.
The phone should use a nickel cadmium battery.
The maximum dimensions of the phone including the battery should be 100mm x 50mm x 20mm.
The phone should operate at any geographic location within the Australia mainland.
The phone should be no more than 20 mm deep.
The phone's camera must be at least 1.2 megapixels.

## Slide 169: Summary
Requirements and issues
Determining requirements
  Seven functions:
    inception, elicitation, elaboration, negotiation, specification, validation, and management
  Methods, e.g. use-case

## Slide 170: Readings
Pressman 6th edition:
  Chapter 7
  Section 8.1
Pressman 5th edition:
  Chapter 11
  Section 10.5, 10.6

## Slide 171: Lecture 11: Requirements & Specifications (2)

## Slide 172: Determining Requirements(重点)
Through the execution of seven distinct functions:
Inception – System Definition
Elicitation – Get an idea of the requirements
Elaboration – Detail the requirements
Other
Negotiation – Figure out what you are really going to do
Specification – Strictly define it
Validation – Confirm what you are going to do
Management – Determine how to ensure it is done

## Slide 173: Determining Requirements
Other Techniques:
Facilitated Application Specification Techniques (FAST) a.k.a JAD
Prototyping
Consulting with the client
Personal or Group Interviews
Questionnaire
Observation
Documentation analysis

## Slide 174: Determining Requirements - Negotiation
Agree on a final product description
Identify the people who will be involved in the negotiation
Determine each of the stakeholders’ “win conditions”
  Win conditions are not always obvious
Negotiate
  Work toward a set of requirements that lead to “win-win”
  Sometimes not everybody wins

## Slide 175: Determining Requirements - Specification
A milestone document which describes:
  functions
  performance
  constraints
  environment
SRS
Analysis Documents
Scope Dependent

## Slide 176: Determining Requirements - Validation
Validation—a formal review that looks for:
  errors in content or interpretation
  areas where clarification may be required
  missing information
  inconsistencies (a major problem when large products or systems are engineered)
  conflicting or unrealistic (unachievable) requirements.
  Unrealistic continuity or flow

## Slide 177: Determining Requirements - Validation
Validation:
  Done by a third party
  Reviewers ought to be experts
  Their suggestions must be take seriously
  Validation may be an iterative process

## Slide 178: Determining Requirements - Management
Management
  Identification and classification
    Using a unique identifier for each requirement
  Hierarchies – sub-requirements
  Change management
    A formal procedure for evaluating, accepting/rejecting changes must be put into place.
  Traceability

## Slide 179: Summary
Requirements and issues
Determining requirements
  Seven functions:
    inception, elicitation, elaboration, negotiation, specification, validation, and management
  Methods, e.g. use-case, FAST, Prototyping
Requirement Analysis
  Information domain

## Slide 180: Readings
Pressman 6th edition:
  Chapter 7
  Section 8.1
Pressman 5th edition:
  Chapter 11
  Section 10.5, 10.6

## Slide 181
  Requirements risks and priorities
Requirement | R1 | R2 | R3 | R4
R1 | X | X | X | X
R2 | Conflict | X | X | X
R3 |  |  | X | X
R4 |  | Overlap | Overlap | X
  Out of scope requirements
  Requirements dependency matrix
Determining Requirements - Negotiation

## Slide 182: Information Domain
The information domain includes the application domain, user domain
The information in a domain consists of data and events
We need to explore the information content of an entity in the domain. For example, what is the information content of a paycheck?
We need to explore the relationships with other entities; what is the paycheck associated with?
We need to explore how information is best organised – as a table? tree?
Generically,
  what kind of collection are we talking about (e.g. set – no duplicates, bag)?
  how do we access elements (by index, by scanning, under internal control)?
  is it finite or not?

## Slide 183: Determining Requirements
Some methods in determining requirements:
Consulting with the client
Facilitated Application Specification Techniques (FAST)
Prototyping
Requirements Analysis
Details are as follows:

## Slide 184: Consulting with the client
Initially:
  The developer will ask questions about the reasons the client wants the work done:
    Who is behind the request for this work?
    Who will use the solution?
    What is the economic benefit?
    Is there another source for the solution?
  Then questions about the problem, its environment and a solution:
    What problem(s) will the solution address?
    What are the characteristics of a ‘good” solution?
    Can you show or describe the environment?
    Are there special constraints involved (e.g. performance)?
  Then questions about the meeting:
    Are the questions relevant?
    Is there anyone else who can provide additional information?
    Is there anything else I should be asking you?

## Slide 185: Software Prototyping
A prototype is a model of (part of) a software application to be built. It could be
  a mock up giving an outside view – screens, mocked up data files, mocked up activity
  a working sub-system to study a question – to estimate throughput, to explore how to do something
At one extreme, we throw away the prototype. At the other, we incorporate it into the system.
Purposes:
  to demonstrate display screens to the client
  to investigate user interaction
  to develop algorithms interactively
  to explore system properties
Prototypes are not meant to be complex.

## Slide 186: Tools for prototyping
Various tools are available:
  Fourth generation tools:
    database query, reporting language, program and application generators.
  Visual Basic
  etc..
Reusable software components
Formal specification and prototyping environments

## Slide 187: Requirements Analysis
In requirements analysis, we want to
  represent the application domain
  ensure that the required functions are defined and represented
  ensure that the behavior of the software to be developed is represented
  ensure that data structures are defined
  be able to partition the model to expose detail
Guidelines
  Understand the problem before modeling
  Develop prototypes for user understanding
  Record origin and reason for every requirement
  Use multiple views – data, behavioural, functional
  Prioritise requirements
  Work towards un-ambiguity

## Slide 188: Requirements Analysis
Five areas of effort
  Problem recognition
  Evaluation and synthesis
  Modeling
  Specification
  Review

## Slide 189: Requirements Analysis Example
Statement of Requirements: I require a software system which will allow me to enter a fixture of games for a season of football. As the games are played, I want to be able to enter results of these games. From these results, I want to compute a progressive premiership ladder.
Domain Knowledge?
System Structure?
Services and Functions offered?
Definitions?
Specification?

## Slide 190: Requirements Analysis Example
Interface
Application
Database/Local File
Draft:
Domain: stand alone / network based, games and game results, users, ...
System Structure: e.g. above
Services and Functions: inputs games and game results, provides progressive premiership ladder.
Definitions: fixture, game, game result, progressive premiership ladder, ..
Specification: later

## Slide 191: Video Assignment
Considering you are going to work on a software project, describe in general the software development methodology, focusing on at least two of the following:
The process model, cost estimations, seven functions in requirement analysis, and object modelling in requirement analysis.
System Structure?
Services and Functions offered?
UML, Use-case
Risk analysis on the project?
10 mins, Group work
Everyone in the team will talk

## Slide 192: Lecture 12: Requirements & Specifications (3)

## Slide 193: Outcomes
Requirement determination
Requirement analysis
Software Requirement Specification (SRS)
Software system structure

## Slide 194: Models
We must create models of the domain and application being analyzed. The most important are the Structural and Behavioral models
The structural model describes
  data structures
  object structures and associations between them
The behavioral model describes
  the events the system responds to
  the states through which the system is driven

## Slide 195: System Modeling
System model template

## Slide 196: System Structure
TRANSFORMATION
Sub-system
Interactions between subsystems
Output
Environment
System: resources, continuity, measures of performance
Input
Means of Regulation and Control
Boundary
Sub-system
Sub-system
Sub-system
System Context Diagram (SCD): establishes the information boundary between the system to be implemented and the environment in which the system is to operate.
Notes: The boundary of a system is set by the specification.
The specification allows the system implementation to be hidden.
The preconditions identify the assumptions made by the system about the environment.
The postconditions identify the guarantees of the system.

## Slide 197: SCD Example
Bar code reader
Conveyor line
Sorting station operator
Sorting station operator
Sorting mechanism
Mainframe
Conveyor Line Sorting System
Bar code
Line speed indicator
Shunt commands
Formatted reporting data
Diagnostic data
Request
Queries
Notes: The boundary of a system is set by the specification.
The specification allows the system implementation to be hidden.
The preconditions identify the assumptions made by the system about the environment.
The postconditions identify the guarantees of the system.

## Slide 198: Architecture Flow Diagram

## Slide 199: General System (Hardware/software) Architecture
Application
Physical Device
Physical Device
Input Driver
Input Driver
Output Driver
Output Driver
Physical Device
Physical Device
Maintenance Interface
User Interface

## Slide 200: Windowing System
Mouse
Cursor
Edit Box
Button
Screen
Screen
Driver
Mouse
Driver
Keyboard
Driver
Event Manager
Button
Driver
Edit Box
Driver
Application

## Slide 201: What is a specification?
Purpose
  Representation before existence
  Simplification
  Capture essential exterior characteristics of a module
    Interaction with environment:
      Services
      Requests
  Internal matters are not considered
How specification works
  Aligned with problem solving strategy
    Identify, define → specification
  Captures purpose
    Gives the module designer a sense of direction

## Slide 202: What is a specification? (cont.)
Examples
  Abstract example of system as black box and interface
    defining services: inputs, outputs and behavior
    defining requirements: expected support from environment
  Particular example:
    strtok – Find the next token in a string char *strtok(char *strToken, const char *strDelimit) Return Value
      A pointer to the next token found in strToken. NULL is returned when no more tokens are found. Each call modifies strToken
Elements
  Descriptions of all services
  Descriptions of all required support

## Slide 203: Specification VS Description
Description
  May be ambiguous
  May be incomplete
  May be dependent on unstated assumption.
Specification
  To be unambiguous
  To be complete
  With assumption exposed

## Slide 204: Minimal Structure of a Specification
Identifier | [ID]
Capability | [function, procedure or property of software]
Description | [as indicated]
Inputs | [as indicated]
Source | [as indicated]
Outputs | [as indicated]
Requires | [as indicated]
Preconditions | [conditions which must be established before capability is exercised]
Postconditions | [conditions guaranteed to be true after the capability is exercised]
Side effects | [as indicated]

## Slide 205: A Specification Example
Identifier | UR_1
Capability | Enter a team’s score
Description | The user shall be able to enter a score for a team in a game
Inputs | Round, game, team
Source | By menu from the user
Outputs | The score is entered into the database
Requires | Access to the fixture data structure
Preconditions | A game and team have been selected
Postconditions | The score is entered for the team in the game
Side effects | None

## Slide 206: Exercise 1: Convert the square root function into a specification
 | Benefits | Obligations
Client | obtains y such that y × y ≈ x | supplies x ≥ 0
Supplier | need not handle x < 0 (what to do?) | delivers y such that y × y ≈ x
square_root(x: DOUBLE): DOUBLE is
require -- preconditions
non_negative_argument: x >= 0
ensure -- postconditions
correct: (Result * Result – x).abs <= epsilon

## Slide 207: Exercise 2: Convert the stack put procedure into a specification
 | Benefits | Obligations
Client | stack.top = x | not stack.is_full
Supplier | Avoids full test (what to do?) | stack.top = x not stack.is_empty
put(x: G) is
require
room_available: not full
ensure
correct: stack.top = x
added: not stack.is_empty

## Slide 208: Things to achieve in specifications
Observe the following:
  Specify function (what) not implementation (how)
  As simple as possible, but no simpler
  Testable
  As unambiguous as possible
  Develop a model of the application and its environment to capture data and interaction. That is, model what crosses the system boundary.
  Make sure that interactions with other applications are also considered. (They are also part of the environment).
  Create a model from the user’s point of view (a cognitive model), not a design or implementation model.
  Make sure specifications can be modified. They are always incomplete because they are models.
  Make sure specifications can be traced to users’ requirements and vice versa.

## Slide 209: What is a Contract?
How it works
  Mutual benefits balance mutual obligations
 | Benefit | Obligation
Owner | Live in house | Repay the loan with interest
Lender | Interest on loan | Provide funds for purchase
Description and Purpose
  An agreement between two parties defining
    Obligations
    Benefits
Example
  House mortgage

## Slide 210: Mixing Specification and Contract
Purpose
  Capture essential exterior characteristics of a module
    Interaction with environment
      Services
      Requests
  An agreement between two parties defining
    Obligations
    Benefits
  Terminology
    Precondition - an assumption the designer of a service provided, upon which a module can rely. The list of benefits.
    Postcondition - a guarantee fulfilled by the service. The list of obligations.

## Slide 211: Benefits of the Specification as a Contract
Allocation of responsibility:
  If a precondition is violated, the user is wrong
  If a postcondition is violated, the supplier is wrong
As a consequence:
  Errors are localized
  Responsibility can be pushed back to the user
  Defensive programming is avoided
  Design information can be captured, ready for use

## Slide 212: SRS Template and Example
MIL-STD-498 template for Software Requirements Specification (SRS)
  is available on DSO
SRS Example
  Can be found in section 2.6 and 2.7 of “Practical Software Development – Study Guide”, which is available on DSO
Some hints on writing specification
  Is available on DSO

## Slide 213: Summary
Requirements and issues
Determining requirements
  Seven functions:
    inception, elicitation, elaboration, negotiation, specification, validation, and management
  Methods, e.g. use-case, FAST, Prototyping
Requirement Analysis
  Information domain
Specification
System Engineering
  System model template

## Slide 214: Readings
Pressman 6th edition:
  Chapter 7
  Section 8.1
Pressman 5th edition:
  Chapter 11
  Section 10.5, 10.6

## Slide 215: Lecture 12: Requirements & Specifications (3)

## Slide 216: Outcomes
Requirement determination
Requirement analysis
Software system structure
Software Requirement Specification (SRS)

## Slide 217: Models
We must create models of the domain and application being analyzed. The most important are the Structural and Behavioral models
The structural model describes
  data structures – Standard template library
  object structures and associations between them
The behavioral model describes
  the events the system responds to
  the states through which the system is driven

## Slide 218: System Modeling
System model template

## Slide 219: System Structure
TRANSFORMATION
Sub-system
Interactions between subsystems
Output
Environment
System: resources, continuity, measures of performance
Input
Means of Regulation and Control
Boundary
Sub-system
Sub-system
Sub-system
System Context Diagram (SCD): establishes the information boundary between the system to be implemented and the environment in which the system is to operate.
Notes: The boundary of a system is set by the specification.
The specification allows the system implementation to be hidden.
The preconditions identify the assumptions made by the system about the environment.
The postconditions identify the guarantees of the system.

## Slide 220: SCD Example
Bar code reader
Conveyor line
Sorting station operator
Sorting station operator
Sorting mechanism
Mainframe
Conveyor Line Sorting System
Bar code
Line speed indicator
Shunt commands
Formatted reporting data
Diagnostic data
Request
Queries

## Slide 221: Architecture Flow Diagram

## Slide 222: General System (Hardware/software) Architecture
Application
Physical Device
Physical Device
Input Driver
Input Driver
Output Driver
Output Driver
Physical Device
Physical Device
Maintenance Interface
User Interface

## Slide 223: Windowing System
Mouse
Cursor
Edit Box
Button
Screen
Screen
Driver
Mouse
Driver
Keyboard
Driver
Event Manager
Button
Driver
Edit Box
Driver
Application

## Slide 224: What is a specification?
Purpose
  Representation before existence
  Simplification
  Capture essential exterior characteristics of a module
    Interaction with environment:
      Services
      Requests
  Internal matters are not considered
How specification works
  Aligned with problem solving strategy
    Identify, define → specification
  Captures purpose
    Gives the module designer a sense of direction

## Slide 225: What is a specification? (cont.)
Examples
  Abstract example of system as black box and interface
    defining services: inputs, outputs and behavior
    defining requirements: expected support from environment
  Particular example:
    strtok – Find the next token in a string char *strtok(char *strToken, const char *strDelimit) Return Value
      A pointer to the next token found in strToken. NULL is returned when no more tokens are found. Each call modifies strToken
Elements
  Descriptions of all services
  Descriptions of all required support

## Slide 226: Specification VS Description
Description
  May be ambiguous
  May be incomplete
  May be dependent on unstated assumption.
Specification
  To be unambiguous
  To be complete
  With assumption exposed

## Slide 227: Preconditions and Postconditions
The preconditions identify the assumptions made by the system about the environment.
The postconditions identify the guarantees of the system.

## Slide 228: Minimal Structure of a Specification
Identifier | [ID]
Capability | [function, procedure or property of software]
Description | [as indicated]
Inputs | [as indicated]
Source | [as indicated]
Outputs | [as indicated]
Requires | [as indicated]
Preconditions | [conditions which must be established before capability is exercised]
Postconditions | [conditions guaranteed to be true after the capability is exercised]
Side effects | [as indicated]

## Slide 229: A Specification Example
Identifier | UR_1
Capability | Enter a team’s score
Description | The user shall be able to enter a score for a team in a game
Inputs | Round, game, team
Source | By menu from the user
Outputs | The score is entered into the database
Requires | Access to the fixture data structure
Preconditions | A game and team have been selected
Postconditions | The score is entered for the team in the game
Side effects | None

## Slide 230: Exercise 1: Convert the square root function into a specification
 | Benefits | Obligations
Client | obtains y such that x × x ≈ y | supplies x ≥ 0
Supplier | need not handle x < 0 (what to do?) | delivers y such that x × x ≈ y
square_root(x: DOUBLE): DOUBLE is
require -- preconditions
non_negative_argument: x >= 0
ensure -- postconditions
correct: (Result * Result – x).abs <= epsilon

## Slide 231: Lecture 15: Modeling - Object

## Slide 232: Object Modeling
Two main models – Structure and Behaviour
These models together can model
  user domain – in this case, they describe the client’s world. Hence, they are analysis models
  design – in this case, they describe what is to be developed. Hence, they are design models
Analysis and design models are not usually the same. For example, the design model will overlap the analysis model, and take into account matters that the user is unaware of (e.g. the database system).
As a result of design, the two models are married into one model which describes the software to be coded, or reused.
This model can then be implemented in code.
Notes: More modern thinking and experience emphasises the object model and the dynamic model, but the functional model is not very useful at the object modelling level because it is not about objects, it is about functions. It may however, identify links that are needed for data in the object model.

## Slide 233: A Software Development Methodology
User Requirements
Use Cases
Specification
Names of things Names of relationships
Names of actions
Analysis Phase
Notes: Three Models: Object Model, Behavioural Model, Functional Model.

## Slide 234: A Software Development Methodology
Specification
Objects
obj1
obj2
obj3
Relationships
Names
Classes
Behaviour
object1 object 2 object 3
message
Use Cases
Actions
Design Phase
Code
Developed Model
Notes: Three Models: Object Model, Behavioural Model, Functional Model.
What is missing?
testing
Developed model is not a final diagram it is the collection of everything

## Slide 235: Terminology
Analysis (of the application domain.)
  Develop Use Cases
  Develop models: object model, Interaction diagrams: collaboration and sequence diagrams, state charts.
  Map the associations indicated by the dynamic models onto the object model
System Design
  Develop architecture: identify suitable organisations of objects and communication between them from the object model
  Make decisions such as selecting a particular architecture and major subsystems (e. g. file system, windowing system)
Object Design
  Detailed design of objects and operations
Implementation
  Coding in OO language
Notes: Requirements elicitation: obtain list of requirements, negotiate priorities
Requirements analysis: model the application domain and what the user wants
System design: model the design to be developed.
Both requirements analysis and system design are modelling activities, but should not be confused.
The analysis model often forms part of the system design, but not necessarily. A design model may be different, yet support the user’s requirements.

## Slide 236: Modeling
UML (Unified Modeling Language) is not a method. It is a notation for modeling.
A model is an approximation to reality. It is a simplification aimed at highlighting what is important and what can be safely ignored (for now - it may need to be modeled later).
The advantages of modeling are
  Test before building
  Communication with clients
  Visualization
  Reduction of Complexity
UML provides several models which relate to
  Structure: Class and object models
  Behaviour: Dynamic models

## Slide 237: Developing the Structural Models
The steps for creating structural models are:
identify objects and classes
prepare a data dictionary
identify links between objects
identify features of objects and links
organize and simplify classes using inheritance
verify that access paths exist for likely queries
iterate and refine the model
group classes into modules.

## Slide 238: Developing the Dynamic Model
The steps for creating a dynamic model are
prepare Use Cases to identify interactions with users
Develop interaction diagrams which show how the Use Cases work on the previously identified Structural Model
identify events between objects
build state charts if necessary
match events between objects to verify consistency.

## Slide 239: The Object Model
The Object Model shows classes and objects:
Identity of each class or object
Relationship with other classes and objects
the features of classes and objects, namely attributes and operations
The object model is represented in its Object Diagram:
Class Name
Class
O:Class Name
Object Instances

## Slide 240: Identity - Distinction
Every object of a class is distinct from each of the others
Determined by its location in memory
2 Objects of the same class can have the exact same attribute values
imt: exon
imt: exon
int length = 220
int length = 220
exar

## Slide 241: Visibility - Private
Attributes and Functions can be Private, Public (or protected).
imt: exon
imt: exon
public int length = 220
private int length = 220
exar

## Slide 242: Objects and Classes
The Object Diagram may contain both Classes and Instances of Classes (that is, Objects).
We can add features
  Attributes which are instanced by parameter values, and queries (functions) which return values without altering objects
  Operations or procedures which are instanced by methods
Attribute: type Attribute: type=value Query: type Query(args): type
Class
Operation Operation (args)
Obj: Class
Attribute = value Attribute = value

## Slide 243: UML: Class Diagrams
Generalization-specialization
Composite aggregates
Once classes and objects have been identified, the OO analysis begins to focus on structure of the class model and the resultant hierarchies

## Slide 244: Class and Object Notation
home: TEAM
:FIXTURE
:ROUND
:ROUND
:GAME
:GAME
away: TEAM
Modelling Objects
TEAM
GAME
ROUND
FIXTURE
22
8
2
22
The Class Model
Objects (underlined)
Classes
22
8
Notes: The upper diagram shows objects. The FIXTURE object is shown linked to two of the 22 ROUND objects. A ROUND object is linked to 2 of 8 GAME objects. Each GAME object is linked to a home TEAM object and an away TEAM object.
The lower diagram shows classes, which define the structure of the objects and how they are interconnected. Think of the object as the data held in memory when the program runs and the class as the code written to build the objects.
The class diagram corresponds to code as follows:
class FIXTURE
feature
rounds: ARRAY[ROUND]
end
class ROUND
feature
games: ARRAY[GAME]
end
class GAME
feature
home, away: TEAM
end
The declarations define the structure.

## Slide 245: The Class Model
FIXTURE
display
ROUND
display
rounds: ARRAY[ROUND]
GAME
display
add_home_team(t: TEAM)
add_away_team(t: TEAM)
TEAM
display
home, away: TEAM
games: ARRAY[GAME]
games: ARRAY[GAME]
Notes: This shows parameters such as rounds: ARRAY[ROUND] and routines such as add_home_team(t: TEAM) displayed on the object model

## Slide 246: Links and Associations
An Association is a connection between two or more classes. It represents a set of possible Links between objects which are instances of the classes. That is a link is an instance of an association.
p: Person
c: Company
Works for
Link
Class 1
Class 2
Association name
Association
Arrow heads in UML indicate navigability
Classes & Associations
Objects & Links

## Slide 247: Multiplicity of Association
Associations can represent many types of link:
A
B
1
One B is always associated with A
A is associated with 1 or more B
A
B
1..*
A with 0 or 1 B
A
B
0, 1
A with 0,1, or more B
A
B
*
A with a range of B
A
B
2..4
A with a number of B
A
B
11
A with 2-5,8 (2,3,4,5 or 8) B
A
B
2..5, 8

## Slide 248: Properties of Associations
Association Class
Employment
start_date: DATE
Association Class
Role
Person
Company
Employer
*
0..1

## Slide 249: Aggregation and Composition
Class 1
Class 2
is a part of
Class 2
Class 1
Very common forms of association: part/whole
Open diamond - aggregation
Closed diamond - composition
Car
Engine
4
Wheel
Radio
0..1
1
Notes: Aggregation – grouping which is not permanent.
Composition – a permanent grouping: a car must have an engine and 4 wheels.

## Slide 250: Generalization and Inheritance
This form of association is “is a”.
For example,
a deposit account is an account
a car is a vehicle
a triangle is a polygon
Polygon
Pentagon
Quadrilateral
Triangle
kind
Discriminator

## Slide 251: Features of Generalization and Inheritance
Transitive: A is-a B and B is-a C means that A is-a C
We speak of Ancestors and Descendants. Operations in ancestors may be abstract, that is, defined but not instantiated
MENU_BOX
prompt: STRING
select
MENU_ITEM
prompt: string
select (abstract)
RECTANGLE
Width: INTEGER
Height: INTEGER
Notes: Transitive: A square is a polygon. A polygon is a shape. Hence a square is a shape.
Ancestors AKA Superclasses
Descendants AKA Subclasses
The diagram shows multiple inheritance

## Slide 252: Abstract
No objects made
Can only be inherited from
Contain attributes intended for sub-classes
Polygon is abstract
Polygon
Pentagon
Quadrilateral
Triangle
kind
Discriminator

## Slide 253: Other
Association classes
Interfaces
Template

## Slide 254: Summary
Software development methodology
  Analysis phase
  Design phase
Modeling
  Structural model
  Behavior model (next session)
Object and class model
  Object, class
  Association, association multiplicity
  Aggregation and composition
  Generalization and inheritance
  UML notations

Notes: Transitive: A square is a polygon. A polygon is a shape. Hence a square is a shape.
Ancestors AKA Superclasses
Descendants AKA Subclasses
The diagram shows multiple inheritance

## Slide 255: Readings
Mark Priestley: “Practical Object-Oriented Design with UML”
  Chapter 8: Class and Object Diagram (2nd edition)
  or
  Chapter 6: Class Diagram (1st edition)
Pressman: textbook
  Chapter 21: Object-Oriented Analysis (5th edition)
  or
  Chapter 8: Analysis Modeling (6th edition)
Notes: Transitive: A square is a polygon. A polygon is a shape. Hence a square is a shape.
Ancestors AKA Superclasses
Descendants AKA Subclasses
The diagram shows multiple inheritance

## Slide 256: Exercise 2: Convert the stack put procedure into a specification
 | Benefits | Obligations
Client | stack.top = x | not stack.is_full
Supplier | Avoids full test (what to do?) | stack.top = x not stack.is_empty
put(x: G) is
require
room_available: not full
ensure
correct: stack.top = x
added: not stack.is_empty

## Slide 257: Things to achieve in specifications
Observe the following:
  Specify function (what) not implementation (how)
  As simple as possible, but no simpler
  Testable
  As unambiguous as possible
  Develop a model of the application and its environment to capture data and interaction. That is, model what crosses the system boundary.
  Make sure that interactions with other applications are also considered. (They are also part of the environment).
  Create a model from the user’s point of view (a cognitive model), not a design or implementation model.
  Make sure specifications can be modified. They are always incomplete because they are models.
  Make sure specifications can be traced to users’ requirements and vice versa.

## Slide 258: What is a Contract?
How it works
  Mutual benefits balance mutual obligations
 | Benefit | Obligation
Owner | Live in house | Repay the loan with interest
Lender | Interest on loan | Provide funds for purchase
Description and Purpose
  An agreement between two parties defining
    Obligations
    Benefits
Example
  House mortgage

## Slide 259: Mixing Specification and Contract
Purpose
  Capture essential exterior characteristics of a module
    Interaction with environment
      Services
      Requests
  An agreement between two parties defining
    Obligations
    Benefits
  Terminology
    Precondition - an assumption the designer of a service provided, upon which a module can rely. The list of benefits.
    Postcondition - a guarantee fulfilled by the service. The list of obligations.

## Slide 260: Benefits of the Specification as a Contract
Allocation of responsibility:
  If a precondition is violated, the user is wrong
  If a postcondition is violated, the supplier is wrong
As a consequence:
  Errors are localized
  Responsibility can be pushed back to the user
  Defensive programming is avoided
  Design information can be captured, ready for use

## Slide 261: SRS Template and Example
MIL-STD-498 template for Software Requirements Specification (SRS)
  is available on DSO
SRS Example
  Can be found in section 2.6 and 2.7 of “Practical Software Development – Study Guide”, which is available on DSO
Some hints on writing specification
  Is available on DSO

## Slide 262: Lecture 16: Dynamic Modeling (1) Interaction Diagrams

## Slide 263: A Software Development Methodology
User Requirements
Use Cases
Specification
Names of things Names of relationships
Names of actions
Analysis Phase
Notes: Three Models: Object Model, Behavioural Model, Functional Model.

## Slide 264: A Software Development Methodology
Specification
Objects
obj1
obj2
obj3
Relationships
Names
Classes
Behaviour
object1 object 2 object 3
message
Use Cases
Actions
Design Phase
Code
Developed Model
Notes: Three Models: Object Model, Behavioural Model, Functional Model.
What is missing?
testing
Developed model is not a final diagram it is the collection of everything

## Slide 265: Developing the Dynamic Model
Creating a dynamic model by
preparing interaction diagrams
  collaboration diagrams
  sequence diagrams
identifying events between objects from these
building a state diagram
Notes: UML uses the term interaction diagrams to cover sequence diagrams and collaboration diagrams.
The point of these diagrams is to identify associations between classes required to support behaviour. So information will be transferred from these diagrams to the class daigrams.
I began the lecture by informally sketching on the board a seqence diagram to show the passing of messages between objects and a collaboration diagram to show haw the messages are played out on the object model.

## Slide 266: Developing the Dynamic Model
Completed Use Case
Completed static structure - Class/Object diagrams
Collaboration
  Group of objects - Module
Order
OrderLine
Customer
Part
Common Accessories
Notes: UML uses the term interaction diagrams to cover sequence diagrams and collaboration diagrams.
The point of these diagrams is to identify associations between classes required to support behaviour. So information will be transferred from these diagrams to the class daigrams.
I began the lecture by informally sketching on the board a seqence diagram to show the passing of messages between objects and a collaboration diagram to show haw the messages are played out on the object model.

## Slide 267: Developing the Dynamic Model
Completed Use Case
Completed static structure - Class/Object diagrams
Collaboration
  Group of objects - Module
:Order
:OrderLine
:Customer
Associated
1 has *
1
1
For a particular
Use-Case
Get Total Order Cost
Notes: UML uses the term interaction diagrams to cover sequence diagrams and collaboration diagrams.
The point of these diagrams is to identify associations between classes required to support behaviour. So information will be transferred from these diagrams to the class daigrams.
I began the lecture by informally sketching on the board a seqence diagram to show the passing of messages between objects and a collaboration diagram to show haw the messages are played out on the object model.

## Slide 268: Collaboration Diagram
Shows association only once as with collaborating objects.
Messages are numbered to indicate the order in which they are sent.
Massages can be numbered sequentially for simple diagrams, but more commonly a hierarchical numbering scheme is used.
The rationale for adopting this hierarchical scheme is to enable the numbering of messages to reflect explicitly the structure of nested activation that is made explicit on the sequence diagram.

## Slide 269: Collaboration Diagram
Collaboration diagrams do not include return arrows at the end of activations, as these would complicate the diagram.
Data that is returned from a message is prefixed to message name, and separated from it by an assignment symbol ‘:=’

## Slide 270: Collaboration Diagram (example 1)
Conditions can also appear on collaboration diagrams

## Slide 271: Collaboration Diagram (example 2)
On collaboration diagrams an extra level of message numbering is generated for messages to self.

## Slide 272: Mapping the Collaboration Diagram
The object at the tail of the message arrow must have a reference to the object at the head
The object at the tail must call the routine in the other object
The object at the head of the arrow must have a routine to handle the message

## Slide 273: The effect on the class model
Order
OrderLine
Order
Customer
Originally:
Modified by sequence required:
Routines containing the message call
getValue( ) getShippingCost( )
getLocation( )
Customer
OrderLine
Notes: To summarise, the sequence diagram contains information which can be transferred to the object model. The object model represents certain parts of the code to be written.

## Slide 274: Sequence Diagram
The boxes at the top represent objects
The vertical dashed line descending from an object is called the object’s lifeline
The rectangle on the lifeline represents “activation” of the object, that is, running code in the class of that object using data in the object
Return messages are optional on a sequence diagram, but using them systematically often makes it much easier to discern the structure of an interaction
Notes: The boxes at the top represent objects.
The vertical line descending from an object is called the object’s lifeline.
The rectangle on the lifeline represents “activation” of the object, that is, running code in the class of that object using data in the object.
UML does not demand activation rectangles, but there is a strong case to be made that it reduces ambiguity.

## Slide 275: Sequence Diagram (example 1)
- Adding an item to an order creates a line (:OrderLine).
- Conditions (e.g. [s>=n] ) can be added to messages to show the situations when they are sent.
Notes: The boxes at the top represent objects.
The vertical line descending from an object is called the object’s lifeline.
The rectangle on the lifeline represents “activation” of the object, that is, running code in the class of that object using data in the object.
UML does not demand activation rectangles, but there is a strong case to be made that it reduces ambiguity.

## Slide 276: Sequence Diagram (example 2)
- Restock when an item runs out.
X
Notes: The boxes at the top represent objects.
The vertical line descending from an object is called the object’s lifeline.
The rectangle on the lifeline represents “activation” of the object, that is, running code in the class of that object using data in the object.
UML does not demand activation rectangles, but there is a strong case to be made that it reduces ambiguity.

## Slide 277: Sequence Diagram (example 3)
- Messages to self generate nested activations.
Notes: The boxes at the top represent objects.
The vertical line descending from an object is called the object’s lifeline.
The rectangle on the lifeline represents “activation” of the object, that is, running code in the class of that object using data in the object.
UML does not demand activation rectangles, but there is a strong case to be made that it reduces ambiguity.

## Slide 278: Lecture 17: Dynamic Modeling (2) Objects, State and Events
http://www.youtube.com/watch?v=XgNKaD6UQM0

## Slide 279: Developing the Dynamic Model
Creating a dynamic model by
preparing interaction diagrams
  sequence diagrams
  collaboration diagrams
identifying events between objects from these
building a state diagram
Notes: UML uses the term interaction diagrams to cover sequence diagrams and collaboration diagrams.
The point of these diagrams is to identify associations between classes required to support behaviour. So information will be transferred from these diagrams to the class daigrams.
I began the lecture by informally sketching on the board a seqence diagram to show the passing of messages between objects and a collaboration diagram to show haw the messages are played out on the object model.

## Slide 280: A Software Development Methodology
User Requirements
Use Cases
Specification
Names of things Names of relationships
Names of actions
Analysis Phase
Notes: Three Models: Object Model, Behavioural Model, Functional Model.

## Slide 281: A Software Development Methodology
Specification
Objects
obj1
obj2
obj3
Relationships
Names
Classes
Behaviour
object1 object 2 object 3
message
Use Cases
Actions
Design Phase
Code
Developed Model
Notes: Three Models: Object Model, Behavioural Model, Functional Model.
What is missing?
testing
Developed model is not a final diagram it is the collection of everything

## Slide 282: The concepts of state and event
The two concepts of state and event are complementary
  The state of a system is changed by the events that affect the system
  A particular state is reached because of the occurrence of one or more series of events (its history).
  The behaviour of a system in response to an event is determined by the state of a system, determined by its history.
For example, the state of a bank account is given by its balance
  Deposit and withdrawal events alter the balance if the account is in credit
  A particular balance is achieved by a series of events
  Withdrawal events do not alter the balance if the account balance is too small

## Slide 283: Events
Happen at a point in time.
Capture the concept of some distinct “happening” by punctuating the flow of time.
Separates the flow of time into before and after.
Carries a message to or from the system.
Events and messages may be ignored by the system.
Notes: Note that events and messages are closely related concepts.
A message is an event which carries information in addition to the fact of the event.

## Slide 284: Events & Messages
A message is an event which carries additional information.
Example:
Event vs. Message: “Button Up” vs. “Button Up”, Purchase_Button01, parts order 110295.
Notes: Note that events and messages are closely related concepts.
A message is an event which carries information in addition to the fact of the event.

## Slide 285: State
Objects contain data held in variables which can take on different values from time to time.
Some (or all) of this data determine what the object will do in response to a future event.
A valid state is defined by a valid combination of attribute values.
The data which make future behaviours differ in response to the same sequence of events is called the State of the object.
In a finite object, there can only be a finite number of states. Hence given arbitrary sequences of events, we must eventually visit states which have occurred before.

## Slide 286: State
Every state is known.
State types:
  Valid – Attribute values are in agreement.
  Impossible – Breaks the laws of logic
    Not mutually exclusive
  Illogical – Runs the wrong function given specific attribute values
Multiple attribute value combinations can have the same state.
States are not always coded into a system

## Slide 287: State - Purpose
To identify when valid functions can run
To identify the output/effect of the functions.
To avoid illegal states! errors 
  Unending loops
  Crashes
  Improper output
Example: Medicine drip machine

## Slide 288: State
Identify potential states by choosing which groups of attributes and their value range.
  Flag
  Example:

## Slide 289: State
Mutually Exclusive
  States are unique
  Can’t be in two states at the same time.
    Excepting super- and sub-states
  Venn diagrams
  Decision Tables

## Slide 290: State Diagrams
Represent a single object’s life.
Represents time to a certain degree
Show the events that an object can detect throughout its lifetime
Show an object’s responses to events
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 291: State Diagrams
A state is represented by a rounded rectangle.
  It is labelled with a name (State 1 in the diagram) and with activities and actions.
  Frequently an adverb (ends in –ing)
A state transition is represented by an arrow between states. It is labelled with
  the event which causes the transition
  the event generally occurs multiple times and a state may be entered multiple times.
  (attributes) associated with the event (optional)
  [a condition] which allows the transition only if true
  /an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)
Moving
entry/action1
do: activity1
event/action2
exit/action2
Not-Moving
event1(attributes1)/action
When
on
Functions
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 292: Initial and Terminal States
Initial
  Corresponds to the creation of the object
  No Name on the 1 transition leading from it.
Terminal
  The destruction of an object
  Does not respond to events
  Multiple routes can lead there.
Moving
entry/action1
do: activity1
event/action2
exit/action2
Not-Moving
event1(attributes1) /action
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 293: Guard Conditions
Determines which state transition happens given an event
Shown in square brackets
Moving
entry/action1
do: activity1
event/action2
exit/action2
Not-Moving
On Raise Signal (car1)[PassengerCount < 1]
/liftVehicle( )
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 294: Lecture 21: Software Configuration Management (1)
http://www.youtube.com/watch?v=PxLgBx3W9Ss&feature=related choose

## Slide 295: Road Map
Configuration Management
Software Quality and Maintenance
Software reuse
Planning and Estimation
People Management
Process Models
Scheduling and Risk Management
Requirement and Specifications
OO Modeling and Design
Management
System Analysis and Design (technical)
Software Testing
Management

## Slide 296: The “First Law” of Software Engineering
No matter where you are in the system life cycle, the system will change, and the desire to change it will persist throughout the life cycle.
Bersoff, et al, 1980

## Slide 297: Project Changes
data
other
documents
code
Test
Project
Plan
changes in
technical requirements
changes in
business requirements
changes in
user requirements
software
Notes: Business Requirements  high level changes in information output and input. Context level DFD changes
Technical Requirements  Hardware, performance, functional output
User requirements  Efficiency and Response time, GUI design
D
Changes to the system lead to changes in all areas of the PROJECT.
  Thus changes affect many people and can cause them to have to redo their work.
  Thus automated tools for planning, testing, design and documentation become even more important

## Slide 298: The Software Configuration
programs
documents
data
The pieces

## Slide 299: Who is affected by change?
299
Everyone! All the stakeholders initially identified at the start of the project and more!
  Senior management
  Line managers
  Software Engineers
  Documentation Engineers
  Customer
  User
  Technical Support.

## Slide 300: Software Configuration
The items that comprise all information produced as part of the software process are collectively called a software configuration.
  Computer programs
  Documents that describe the computer programs
  Data (contained within the program or external to it)
As the software process progresses, the number of software configuration items (SCIs) grows rapidly.
An SCM Scenario

## Slide 301: Software Configuration Item
301
  Documentation
  Test Cases
  A program’s modules or functions
  Automated tools:
  Compiler, Editor, Design Tools e.g. Visio
That are all related
Theoretically each item is uniquely defined and stored in a project database

## Slide 302: SCI’s and Change
302

## Slide 303: The SCM Process

## Slide 304: Purpose of Configuration Management
Change introduces errors
Software is complex and changeable
  At the Application level changes seem easy to implement.
Similar products differ in subtle ways
Configuration management is for
  Versioning and variation management: identifying items
  Change management: assessing the impact of changes; approval of change
  Fault management: verifying correctness and adequacy of change

## Slide 305: The need for Configuration Management
305
Windows Vista – 50 Million lines of code
Red Hat – 30 Million
Red Hat, Linux 4 – 61 Million
Ubuntu Repository– 121

## Slide 306: Software Configuration Management (SCM)
  How can constant change to all software project work products be monitored, controlled, and coordinated to produce consistent sets of software work products and correct release of customer deliverables? (Frakes, W. B. et al., Software Engineering in the Unix/C Environment)
Configuration Management is best defined in terms of its purpose.
  It helps keep order in a chaotic system
Configuration management is a set of activities
  to manage change throughout the life cycle of software.
  to ensure that the system is the correct system.
Configuration Management works by
  establishing a Baseline
  carrying out a Configuration Management Plan
  performing tasks of Identification, Control, Status Accounting and Audit

## Slide 307: Baselines
A baseline is a specification or product that has been formally reviewed and agreed upon, that thereafter serves as the basis for further development, and that can be changed only through formal change control procedures. (IEEE Standard No. 610.12-1990)
Example:
  The elements of a Design Specification have been documented and reviewed. Errors are found and corrected. Once all parts of the specification have been reviewed, the Design Specification becomes a baseline.
The most common software baselines
  Requirements Specification
  Design Specification
  Source Code
  Test Plans / Procedures / Data
  Operational System / software tools

## Slide 308: Baselines (Cont.)
A baseline is a set of critical observations (test data perhaps) or data (software, documentation etc.) used for a comparison or a control.
A baseline indicates a cutoff point in the design and development of a configuration item beyond which configuration does not evolve without undergoing strict configuration control policies and procedures.
A baseline, for example, could be the first version of a product.
The current configuration of a product can be found by applying all approved changes to the baseline.
Baselines may also be established for different stages of development, as milestones.
  the functional baseline represents the established specifications defining system requirements;
  the allocation baseline links required functions with particular items; e.g. documentation and physical items.
  the product baseline should be a deliverable system.

## Slide 309: Baselines

## Slide 310: Lecture 22: Software Configuration Management (2)
http://www.youtube.com/watch?v=CABIi-Eu2zA 3D version control
http://www.youtube.com/watch?v=smyco3JyHuY
http://www.youtube.com/watch?v=C2uiPzuihp8 plane crash
http://www.youtube.com/watch?v=6-RuVR7LLek Pushing tin
http://www.youtube.com/watch?v=9wdeTgzKWQI jet wash

## Slide 311: Versions and Version Control
Correct Errors
Change Requirements
Variations
Baseline
Merging a variation
1.1
1.2
1.3
1.4
2.1
1.3.1.1
1.3.1.2
1.3.1.3
1.3.2.1

## Slide 312: Version Control
Version control combines procedures and tools to manage different versions of configuration objects that are created during the software process
A version control system implements or is directly integrated with four major capabilities:
  a project database (repository) that stores all relevant configuration objects
  a version management capability that stores all versions of a configuration object (or enables any version to be constructed using differences from past versions);
  a make facility that enables the software engineer to collect all relevant configuration objects and construct a specific version of the software.
  an issues tracking (also called bug tracking) capability that enables the team to record and track the status of all outstanding issues associated with each configuration object.

## Slide 313: Version Control Tools
SCCS – Source Code Control System
RCS – Revision Control System
CVS – Concurrent Version System
SourceSafe
These tools provide
  Management of Versions – storage, retrieval, deletion and combination
  Support for Revisions and Variations
  Administration features – comments, histories, comparing versions
  Change Control features
  Build Control features
Notes: Can demonstrate sourcesafe here.

## Slide 314: RCS
RCS – Revision Control System
Must have an RCS directory where source file is.
Check in a file
  ci –u filename
  -u keeps extra copy in main directory,
  Sets permissions to read only
  Give an optional description of file
  End with “.”
Notes: Can demonstrate sourcesafe here.

## Slide 315: RCS
RCS – Revision Control System
Check out a file
  co –l filename
  -l locks the file
Notes: Can demonstrate sourcesafe here.

## Slide 316: RCS
RCS – Revision Control System
Check out an older version
  co –r1.2 –l filename
Break an existing lock
  rcs –u filename
View differences
  rcsdiff –r1.3 –r1.1 filename
Notes: Can demonstrate sourcesafe here.

## Slide 317: Change Control
STOP

## Slide 318: Change Control
Source code control is good for managing versions, but …
Change needs to be controlled
  Faulty changes must be eliminated
  Successful changes retained
A faulty change is one which fixes a fault, but which reintroduces a known, previously eliminated fault
Reusing tests will detect faulty changes – this is known as regression testing
Regression testing depends on test automation

## Slide 319: Change Control Process
A change request is submitted and evaluated.
A change report, which is used by the change control authority (CCA), is presented from the evaluation.
An engineering change order (ECO) is generated for each approved change.
    ECO describes the change to be made, the constraints that must be respected, and the criteria for review and audit.
The object to be changed is “checked out” of the project database, the change is made, and appropriate SQA activities are applied.
The object is “checked in” to the database and appropriate version control mechanisms are used to create the next version of the software.

## Slide 320: Change Control Process—I
change request from user
developer evaluates
change report is generated
change control authority decides
request is queued for action
change request is denied
user is informed
need for change is recognized
change control process—II

## Slide 321: Change Control Process-II
assign people to SCIs
check-out SCIs
make the change
review/audit the change
establish a “baseline” for testing
change control process—III

## Slide 322: Change Control Process-III
perform SQA and testing activities
promote SCI for inclusion in next release
rebuild appropriate version
review/audit the change
include all changes in release
check-in the changed SCIs

## Slide 323: AEGIS Change Management Tool
aegis is a change management tool:
It supports the baseline concept, and regulates the process of change
Changes are made as follows:
  Change proposals are allocated to a developer
  The developer checks out the necessary modules from the baseline
  Changes are made and tests are developed. The changed software is tested against the old and the new tests.
  The changes are flagged for merging with the baseline.
  A change is merged successfully. Unsuccessful merges (perhaps because two changes were made to the same file) must be reviewed.
  The baseline is updated

## Slide 324: AEGIS Change Management Tool
aegis is a change management tool:
Every change updates the baseline.
No change is accepted that causes the system to fail the baseline.
Tests are part of the baseline.
Key: Every change submitted requires at least one test code to be submitted concurrently.
  The submitted changes must pass the test.
  Forces a build up of regression tests.
  The baseline always works.
Lock the SCI item (a group of files)
  Concurrent development of the files and
  Re-integration

## Slide 325: AEGIS Change Management Tool
aegis is a change management tool:
Always geographically distributed people to share a common project database
Builds on existing UNIX modules

## Slide 326: Lecture 23: Software Quality and Software Maintenance (1)

## Slide 327: SE - A Layered Technology
Software Engineering
Software Engineering
a “quality” focus
process model
methods
tools
A “quality” focus is an organizational commitment to quality
“Software process” is a road map that you follow to build a product or system. Models are to be studied later.
Notes: Quality is a vague definition
Quality to one person is not quality to another
Quality is sometimes not measurable.
What happens if you change the bottom layer?

## Slide 328: Developing Quality Software
Outline
• What is quality?
• Achieving quality
• Connection between product and process
• Quality, cost and time
• Quality and efficiency
• Maintaining and controlling quality

## Slide 329: What is Quality?
Oxford dictionary definition:
The degree of excellence of a thing (of good quality, of poor quality).
a. General excellence (their work has quality). b. Of high quality (a quality product).
A distinctive attribute or faculty; a characteristic trait.
The relative nature or kind of character of a thing (is made in three qualities).
Quality means
fitness for use
absence of defects
meeting specifications
adherence to quality standards
the difference between the regular and luxury models
pleasing to use

## Slide 330: What is Quality?
Searching Youtube for “quality”
  No low quality appeared.
  http://www.youtube.com/watch?v=OCdijIiOq14
Everyone wants good quality.
  You don’t want bad quality
  Neither will your customer
  http://www.youtube.com/watch?v=n3eEpqLi-DU
Subjective - People like it.
Quality resides with the judge.

## Slide 331: Quality – The Process
ISO9000, 9126 (software)
Standardized Processes
  Process for doing everything
  Not quality control, Just consistency
Six key quality attributes (pp 403-pp404)
OCP

## Slide 332
McCall’s Triangle of Quality
M
a
i
n
t
a
i
n
a
b
i
l
i
t
y
M
a
i
n
t
a
i
n
a
b
i
l
i
t
y
F
l
e
x
i
b
i
l
i
t
y
F
l
e
x
i
b
i
l
i
t
y
T
e
s
t
a
b
i
l
i
t
y
T
e
s
t
a
b
i
l
i
t
y
P
o
r
t
a
b
i
l
i
t
y
P
o
r
t
a
b
i
l
i
t
y
R
e
u
s
a
b
i
l
i
t
y
R
e
u
s
a
b
i
l
i
t
y
I
n
t
e
r
o
p
e
r
a
b
i
l
i
t
y
I
n
t
e
r
o
p
e
r
a
b
i
l
i
t
y
C
o
r
r
e
c
t
n
e
s
s
C
o
r
r
e
c
t
n
e
s
s
R
e
l
i
a
b
i
l
i
t
y
R
e
l
i
a
b
i
l
i
t
y
E
f
f
i
c
i
e
n
c
y
E
f
f
i
c
i
e
n
c
y
I
n
t
e
g
r
i
t
y
I
n
t
e
g
r
i
t
y
U
s
a
b
i
l
i
t
y
U
s
a
b
i
l
i
t
y
P
R
O
D
U
C
T
T
R
A
N
S
I
T
I
O
N
P
R
O
D
U
C
T
T
R
A
N
S
I
T
I
O
N
P
R
O
D
U
C
T
R
E
V
I
S
I
O
N
P
R
O
D
U
C
T
R
E
V
I
S
I
O
N
P
R
O
D
U
C
T
O
P
E
R
A
T
I
O
N
P
R
O
D
U
C
T
O
P
E
R
A
T
I
O
N
Safe
Understandable

## Slide 333: Software Quality
For software, two kinds of quality may be encountered:
  Quality of design encompasses requirements, specifications, and the design of the system.
  Quality of conformance is an issue focused primarily on implementation.
  user satisfaction = compliant product + good quality + delivery within budget and schedule
Many definitions of software quality have been proposed in the literature. In fact, the definition of software quality could be debated endlessly.

## Slide 334: The connection between product and the software development process
We take quality to mean fitness for use.
The product of software development is also a process.
Hence, it follows that understanding the nature of the two processes goes hand in hand.
It is possible to deliver a quality product (fit for use) without a sound software development process, but it is difficult and expensive. It is also less likely.
It is easy to forget (quality) goals if there is no process to ensure they are delivered.

## Slide 335: Software Quality Assurance (SQA)
Formal
Technical
Reviews
Test
Planning
& Review
Measurement
Analysis
&
Reporting
Process
Definition &
Standards

## Slide 336: SQA Activities
Prepare an SQA plan for a project, during project planning.
Participate in the development of the project’s software process description.
Review software engineering activities to verify compliance with the defined software process.
Audit designated software products to verify compliance with those defined as part of the software process.
Ensure that deviations in software work and work products are documented and handled according to a documented procedure.
Record any noncompliance and report to senior management.

## Slide 337: SE - A Layered Technology
Software Engineering
Software Engineering
a “quality” focus
process model
methods
tools
Notes: Quality is a vague definition
Quality to one person is not quality to another
Quality is sometimes not measurable.
What happens if you change the bottom layer?

## Slide 338: Product and Processes
Direction
Progress and
Project
Management
Requirements
Environment
User input and
feedback
Control
Plans
Resources,
Historical data
Outputs
Inputs
User’s Process:
(not all software)
Software
to be developed
Outputs
Inputs
Tests
produces
Development
Process
Notes: Notes:
The end process defines the software environment
The development process produces software
Project management controls the development process

## Slide 339: Monitoring and controlling processes
The software process is invisible.
There are no physical quantities to be measured.
We must provide our own measurement scheme.
We need a plan for every aspect of our activities
  • Quality plan
  • Project plan
For example, we need software metrics which
  • estimate the size of a project
  • measure the quality of a project
We also need metrics which measure the process, such as
  • measure progress of a project
  • report on defects in the developed software

## Slide 340: Achieving quality while maintaining efficiency
Given that our resources limit the best we can do, we must make sure we do achieve this efficiency.
When we start something new, we work inefficiently.
When we achieve efficiency, we are doing the best we can.
To achieve efficiency, we need to study
our process of software development
our software project management process and
the software we develop and its processes (the application domain)
This is the process of Process Improvement

## Slide 341: Process Improvement
Direction
Progress and
Project
Management
Change
Requirements
Environment
User input and
feedback
Control
Plans
Change
Assessment
Assessment
Assessment
Resources,
Historical data
Outputs
Inputs
User’s Process:
(not all software)
Software
to be developed
Outputs
Inputs
Tests
produces
Process
Improvement
Development
Process
Notes: Process Improvement
CMM – Capability Maturity Model (Carnegie Mellon – Software Engineering Institute)
SPICE – Software Process Improvement Capability dEtermination
Process improvement modifies the development process and the management process
In a Capability Determination, the various activities that take place are evaluated to determine their effectiveness.

## Slide 342: Lecture 24: Software Quality and Software Maintenance (2)

## Slide 343: Developing Quality Software
Outline
• What is quality?
• Achieving quality
• Connection between product and process
• Technical Reviews
• Quality, cost and time
• Quality and efficiency
• Maintaining and controlling quality

## Slide 344: What Are Reviews?
a meeting conducted by technical people for technical people
a technical assessment of a work product created during the software engineering process
a software quality assurance mechanism
a training ground

## Slide 345: What Reviews Are Not
A project summary or progress assessment
A meeting intended solely to impart information
A mechanism for revenge

## Slide 346: The Players of Review
review
leader
producer
recorder
reviewer
standards bearer (SQA)
user rep

## Slide 347: Conducting the Review
be prepared—evaluate
product before the review
review the product, not
the producer
keep your tone mild, ask
questions instead of
making accusations
stick to the review agenda
raise issues, don't resolve them
avoid discussions of style—stick to technical
correctness
schedule reviews as project tasks
record and report all review results
1.
2.
3.
4.
5.
6.
7.
8.

## Slide 348: Review Guidelines
ID problem areas
Limit debate and rebuttal
Limit the participants
Enumerate the issues
Identify costing sources

## Slide 349: Cost of Quality
Prevention costs include
  quality planning
  formal technical reviews
  test equipment
  Training
Internal failure costs include
  rework
  repair
  failure mode analysis
External failure costs are
  complaint resolution
  product return and replacement
  help line support
  warranty work

## Slide 350: Why SQA Activities Pay Off?
cost to find
and fix a defect
100
10
1
Req.
Design
code
test
system
test
field
use
0.75
1.00
1.50
3.00
10.00
-
15.00
60.00-100.00

## Slide 351: Quality, Cost and Time
Given certain resources, the best we can do is to deliver a product of a particular quality for a certain price by a stated deadline.
However,
If we wish to increase quality, we also increase price
and/or time to deliver
If we wish to reduce price, this must be at the cost of quality and/or delay in delivery
If we wish to bring the deadline forward, then quality is
lost or price rises.
Furthermore, there is no guarantee that taking such steps will achieve our desire. For example, adding people to a late project may make it later.

## Slide 352: Quality, Cost and Time
High Quality
Low Cost
Short Time to Deliver
Moving towards a goal (low cost, perhaps), means moving away from other goals (quality or time).

## Slide 353: Software Maintenance – Life Span Work Distribution

## Slide 354: Maintenance Breakdown

## Slide 355: Characteristics of Maintenance
Activities required to accomplish maintenance
• Structured or unstructured maintenance
• In structured maintenance, we evaluate the design and
plan changes, modify the design and implement the
changes.
• In unstructured maintenance, we review the code, and
recode.
Costs
• Increasing
• Backlog
• Customer dissatisfaction, reduction in quality,
upheaval of staff

## Slide 356: Characteristics of Maintenance (cont.)
Problems
Difficult to trace changes in software
Difficult to trace the process of creation of software
Difficult to understand someone else’s program
Documentation is bad or non-existent
Software is not designed for change
Maintenance is seen as low-grade work

## Slide 357: Maintainability
Factors
Availability of qualified staff
Understandable system structure
Ease of system handling
Use of standardized programming languages and operating systems
Standardized structure of documentation
Availability of test cases
Built in debugging facilities
Availability of a suitable computer

## Slide 358: Lecture 25: Software Reuse
http://www.youtube.com/watch?v=2Y_Jp6PxsSQ&feature=related

## Slide 359: Software Reuse
Reuse is usually limited to libraries.
  For example, the C library, libraries for graphics, numerical algorithms, etc.
We could reuse code much more.
The benefits are:
  We do not have to write the code
    This saves time and effort
    prophet, TUTR, sGBK, PFEE, Ref, IC and expat
  The code has already been tested and used
    - A higher quality product is possible

## Slide 360: Software Reuse
There is a lot of free code.
Get ideas for solving an issue.

## Slide 361: Software Reuse Obstacles
If the advantages are so great, why don’t we reuse more?
  Inadequate specification: the effort of understanding someone else’s code is a major exercise, more difficult than programming itself, because one does not know what the programmer was trying to do. (getLocalPosition)
  Unstated preconditions and postconditions: We frequently write our own piece of software to do a job, or fix a problem because we do not know if changing something will affect something else (side effects = unstated postconditions; or else we do not know how to use the code (unstated preconditions).
Consequently, we often choose the expensive method of starting from scratch, in order to avoid the even more expensive task of interpreting inadequately documented code.
Glass in “SE Facts and Fallacies” suggests that if one must change more than 20% of the code, it is easier to start from scratch.
?

## Slide 362: Software Reuse Obstacles
It costs time and money to manage libraries.
  Continuously updated, not just a one-off build
Code is environment specific
  VB 6 and VB.Net are very different
  Compiler issues
OO and Non-OO code can be hard to integrate
No test code is usually provided with the libraries.
Libraries are not always well documented.
Not all code in repositories is stable or thoroughly tested.
Interfacing, can cause a loss of performance

## Slide 363: To achieve reuse …
Consider developing a search routine. We would wish for:
varying types of elements in the table being searched
varying types of data structures which may be used to implement the table
various algorithms (initialising, examining, stepping, …) for manipulating the data structure
The aim is to ensure:
that operations related by data are together, rather than operations related by function
that the user does not need to know anything about the implementation. The details can be hidden
that we achieve a common interface independent of type. For example, initialising may be i := 0 for an array, pos := head for a linked list, or rewind for a file, which can all be managed by a single routine, initialise

## Slide 364: Achieving Reuse
We must cope with:
variation in types (How can a stack class handle stacks of different elements?).
variation in data structures and algorithms (How can a stack class handle stacks made up as an array in the one case and a linked list in another?).
developing modules of several related operations, not just one (we need operations to create stacks as well as for putting data in and getting data out).
requesting an operation without knowing its implementation (How can we write general software for stacks without knowing how a particular stack is implemented? We must avoid special casing which will prevent extension).
ensuring that common operations conceal their implementation (This is so that the use of the class is independent of its implementation).

## Slide 365: Methods of Reuse
We will consider the following ways of reusing code:
  Libraries
  Packages or Modules
  Overloading
  Genericity
  Inheritance

## Slide 366: Libraries of Routines
The classical approach: Build a library of routines to solve problems.
Top down design also leads to routines.
Library routines work well if the following things are true:
  Simple specification of problems – simple parameter driven solutions.
  Problems can be solved independently from each other.
  No complex data structures are used.
Library routines work poorly if there are many cases to consider
  A single routine will have many special cases to consider
  There will be many routines, very similar, which implementers will find it difficult to make use of
  In any case, since the approach ignores data structures, we cannot group different kinds of operations on a data structure.

## Slide 367: Using Modules or Packages
The concept of Module or Class allows for a group of related functions. It is possible to group types, variables and routines together.
A stack module will contain
  a declaration of the data structures (an array or stack of elements)
  a set of routines for operating on and querying the data structures (create, push, pop, top, empty, full)
Clients will make use of the type and operations defined in the module
  everything is in the one place (a big plus for maintenance and evolution).
  easier to use.
However, modules lack flexibility, are not transparent to representation, and do not take advantage of commonalities

## Slide 368: Overloading
Overloading is the ability to attach more than one meaning to a name in a program
Names of Operations are typical candidates.
  For example, in the expression a + b, the + symbol stands for
  integer addition if a and b are integers
  floating point addition if they are reals
  concatenate in strings
The number of parameters can vary.
In the table search problem, the word search can refer to several different algorithms which perform searching on different types of tables.
The ideal is to be able to write
search(x, t)
regardless of the type of x and the structure of t.
(N.B. The disadvantage of overloading is that it is a compile time mechanism and does not take into account the dynamic type at run-time).

## Slide 369: Genericity
Genericity is the ability to define parameterised modules.
Where we had to use types like INTEGER_ARRAY, REAL_ARRAY, etc., genericity allows us to say ARRAY[INTEGER], ARRAY[REAL], where ARRAY[T] has been previously defined.
So ARRAY gets reused and specialised by providing the parameter which specifies the type.
The same code can be reused for all types of array.
utrmodel.cc

## Slide 370: Genericity
Without genericity:
class INTEGER_STACK
feature
top: INTEGER
put(i: INTEGER)
end
Using genericity:
class STACK[T]
feature
top: T
put(v: T)
end
Declare
si: INTEGER_STACK
Declare
si: STACK[INTEGER]
sr: STACK[REAL]
sp: STACK[POINT]
ssp: STACK[STACK[POINT]]

## Slide 371: Overloading and Genericity
Overloading allows for variations in data structures and algorithms, and hides the implementation from the user.
Genericity allows for variations in data type.
Parameterisation gives us generic modules, but which must be instantiated when used in declarations. That is, we must say what type is intended (STACK[INTEGER]).
When declared, module instances cannot be changed.
We want to be able to say
search(x, t)
and mean “look for x in t, no matter what types x and t are right now, using the correct algorithms”.

## Slide 372: Inheritance
Inheritance of classes provides a means of avoiding unnecessary code duplication.
  Rather than duplicating routines, a super or ancestor class contains the common code
  The classes that require the code inherit this ancestor class
  Facilities for renaming and redefining (overriding) routines are required

## Slide 373: Developing for Reuse
A lot of experience is required – Good memory
Learn by reusing already developed code
First, develop code for your own use
Reuse your own code if there is not an alternative. Put effort in to making it reusable – fix up specification, develop reusability
Make available to others for reuse, provide maintenance
Make openly available

## Slide 374: Legal Issues Reuse
Plagiarism
Copyright Infringement
Theft

## Slide 375: Summary
There are all kinds of repositories available:
  Sourceforge, CPAN, STL, Libraries, C++ bioinformatics toolkit.
It can pay to do a bit of research looking for a toolkit that can help you.
  fasta.cpp and StringTokenizer.cpp
Reuse if you can quickly and legally.
Document, test and legally share your work.

## Slide 376: Readings
Chapter 26: Quality Management (Pressman 6th edition)
or
Chapter 8: Software Quality Assurance (Pressman 5th edition)

## Slide 377: ISO 9000
ISO 9000
  ISO 9001:2000 – Engineering
  ISO 9000-3 S.W. Engineering
Process Control
Independently verified and re-certified twice a year.

## Slide 378: ISO 9000 – Areas to structure
Management responsibility
Contract Review
Design Control
Document and Data Control
Product ID and Traceability
Process Control
Inspection and Testing

## Slide 379: ISO 9000 – Areas to structure
Corrective and Preventative Action
Record Control
Internal Quality Audits
Training
Servicing
Statistical Methods Used

## Slide 380: OCP – ISO for a call center
Process for every call.
Expectations:
  Intro
    Greeting, Get info about caller
    Give undivided attention
  Listen
    Don’t be a breather
    ID Self &Offer help
    Telephone, case ID, and proper title for caller
    Focus on central idea – Read between the lines
    Avoid telling solutions
    Don’t tell the problem immediately

## Slide 381: OCP – ISO for a call center
Expected steps:
  Determine need
    Rephrase what we hear & Summarize
    Determine product and usage environment
  Respond to need
    Respond to need
    Determine a plan of action, and list steps to take
    Tell what we will do, why and how it will benefit
    Estimate time to resolve

## Slide 382: OCP – ISO for a call center
Expected things we were to say and do.
  Get in agreement
    “Shall we move ahead?”
    Get teamwork
  Fix it
  Conclude
    Use name, Smile, Give Case #
    Summarize, Offer future assistance
    Follow-up
http://www.youtube.com/watch?v=KwktEXs2ugQ

## Slide 383: Readings
Chapter 26: Quality Management (Pressman 6th edition)
or
Chapter 8: Software Quality Assurance (Pressman 5th edition)

## Slide 384: Summary
Configuration management identifies items to be managed, controls change and verifies its effectiveness
Some Software tools are
  Managing versions and variations by means of a repository (RCS, SCCS, CVS, SourceSafe, SVN)
  Managing change in a disciplined way (aegis)
Other tools not discussed
  Fault tracking and reporting for status accounting
  Auditing tools
It is important to realise that tools provide mechanisms, but do not implement policies specified in configuration management plans

## Slide 385: Readings
Chapter 27: Change Management (Pressman, 6th edition)
or
Chapter 9: Software Configuration Management (Pressman, 5th edition)

## Slide 386: Configuration Management Plan
This is a plan which describes what is to be done to implement Configuration Management.
In the simplest instance, it may just define the tasks of identification, control, accounting and audit.
It may need to be more complex, defining things like
  the composition of a Configuration Control Board
  examples of documents to be used for Configuration Management
  how the tasks are to be carried out to achieve Configuration Management
It should define the roles of all participants – designers, developers, management, the Configuration Control Board, etc.
It should document the tools to be used for Configuration Management.
It should define procedures for carrying out Configuration Management. For example, how should documentation be kept in step with any changes?
It should define emergency procedures for making changes without going through the full review process.

## Slide 387: Configuration Management Tasks
Identification involves identifying the initial configuration of the system (the baseline), and subsequently, identifying changes to the baseline in a traceable way.
Configuration Control involves subjecting every proposed change to documentation, hardware and software to review for approval or disapproval. In cases where there are multiple versions (for example, Unix, Windows and Macintosh), Configuration Control ensures that the correct version is delivered.
Status Accounting is the task of reporting on the progress of development. It should be possible to locate all authorised versions of a configuration item, add in any changes with associated comments and arrive at the current state. Thus, Status Accounting depends on keeping accurate records about Configuration Items.
Audit involves checking for completeness of the Configuration Accounting information to:
  ascertain that only authorised changes have been made to the system.
  ensure planned changes have been implemented.
  ascertain the actual effects of a change.

## Slide 388: Summary
Software configuration
Configuration management identifies items to be managed, controls change and verifies its effectiveness
Baselines
http://www.youtube.com/watch?v=hrpS9m2VF1c&feature=related Money

## Slide 389: Readings
Chapter 27: Change Management (Pressman, 6th edition)
or
Chapter 9: Software Configuration Management (Pressman, 5th edition)

## Slide 390: Composite States
Super- and Sub-states can exist.
A super state can be entered and exited.
Super-states can contain initial and terminal states.
Internal transitions are possible.
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 391: Example – Parking Permit Machine
state_2
state_1
coin_received(coin)[coin.valid]/coin_box.hold(coin)
:COIN_BOX
hold(coin)
class STATE_1 feature on_coin_received(coin: COIN) is -- event handler do if coin.valid then create totaliser.initialise(coin.value) coin_box.hold(coin) coin_receiver.set_state(state_2) end end end
:TOTALISER
initialise(value)
:COIN_RECEIVER
set_state(state_2)
class STATE_1 has an event handler which responds to the event “on_coin_received”.
The body of the code is only executed if coin.valid is True.
Notes: class STATE_1 has an event handler which responds to the event “on_coin_received”.
The body of the code is only executed if coin.valid is True
If so,
an object of the TOTALISER class is created and initialised the coin is held in the coin_box
the coin receiver changes its state to STATE_2

## Slide 392: Example 2
GAS OFF
room_hot
room_cold/turn_on_gas
room_cold
room_hot/turn_off_gas
State 2
State 1
“B” received/Reject
“A” received
“A” received/Reject
“B” received/Accept
State Diagram to detect the sequence “AB”:
State Diagram to control a heater:
GAS ON feed_gas
Notes: These are the same state diagram, but the first is somewhat abstract.

## Slide 393: Getting to code
Method 1: Use a variable to represent state
class HEATER_CONTROL
feature
gas_off, gas_on: INTEGER is unique
state: INTEGER
initialise is
do
state := gas_off
end
on_cold is
do
if state = gas_off then
state := gas_on
end
feed_gas
end
on_hot is
do
if state = gas_on then
state := gas_off
end
end
end – HEATER_CONTROL
Notes: Here, a routine is provided for each event.
Notice that the routine checks the state and determines an appropriate action.

## Slide 394: Getting to code
Method 2: Use classes to represent state
class HEATER_CONTROL
feature state: STATE initialise is do create {GAS_OFF} state end set_state(s: STATE) is do state := s end on_cold is do state.on_cold end on_hot is do state.on_hot end
deferred class STATE
feature on_cold, on_hot is deferred end end
class GAS_OFF feature gas_on: GAS_ON on_cold is do heater_control. set_state(gas_on) end on_hot is do -- nothing end end
class GAS_ON feature gas_off: GAS_OFF on_cold is do feed_gas end on_hot is do heater_control. set_state(gas_off) end end
state: STATE
Notes: Here, a routine is provided for each event.
Notice that the routine checks the state and determines an appropriate action.

## Slide 395: Techniques of State Diagram Drawing
Consider only one sequence of events at a time.
  Take a single sequence and define a simple state diagram which represents that sequence only.
Gradually build up a complete description of the required state diagram.
  Further sequences of events can then be integrated into the preliminary state diagram.
Individual sequences of events can be obtained from interaction diagrams (sequence diagram, collaboration diagram)
  The messages arriving at an individual object, when arranged in the order in which the object receives them, make up such a sequence.

## Slide 396: Example
Select a ticket before paying
ticket
coin
coin
coin
Preliminary state diagram for the ticket machine
Idle
Paying
for Ticket
ticket (cost)
coin (amount) [not enough]
coin (amount) [enough]
/ issue ticket and change
A more refined state diagram

## Slide 397: Interaction Diagram Vs. StateChart
Interaction Diagrams:
  Inter-object behaviour
  Describes the order of functions
  Describes a use case
State Charts:
  Internal object behaviour
  Valid messages an object can receive given its state.
  Object responses

## Slide 398: Summary
These are fairly simple examples, but more complex ones can use the same structures
State modelling works best when the behaviour of a single class is of concern
  N.B. We have implemented a state machine applying to the HEATER_CONTROL class by using multiple STATE classes
Dynamic behaviour may be captured using various models which may then be mapped into code.

## Slide 399: Conclusion
http://www.youtube.com/watch?v=1wGdaFf4t18
Basketball transition
http://www.agilemodeling.com/essays/umlDiagrams.htm

## Slide 400: Readings
Mark Priestley: “Practical Object-Oriented Design with UML”
  Chapter 9: Interaction Diagrams (2nd edition)
  Chapter 10: Statecharts (2nd edition)
  or
  Chapter 7: Interaction Diagrams (1st edition)
  Chapter 8: Statecharts (1st edition)

## Slide 401: Composite States
Super- and Sub-states can exist.
A super state can be entered and exited.
Super-states can have initial and terminal states.
Internal transitions are possible.
State1
do: activity1
entry/action2
exit/action3
event/action4
State 2
…..
object
event1(attributes1)[condition]/action
event2(attributes2)
Notes: A state is represented by a rounded rectangle.
It is labelled with a name (State 1 in the diagram) and with activities and actions.
An activity is on-going while in that state An action is a short term activity in response to entering and leaving the state or an event which does not change the state
A state transition is represented by an arrow between states
The transition is labelled with the event which causes the transition (attributes) associated with the event (optional)
[a condition] which allows the transition only if true
/an action which is performed in response
The notation also allows for new events to be generated and sent to other objects.
The class of the object handles has code to handle the event (= message)

## Slide 402: Mapping the Sequence Diagram to the Object Model
The arrows represent messages sent from one object to another.
The class of the sending object is at the tail of the arrow – the sending class
The class of the receiving object is at the head of the arrow – the receiving class
This means:
The sending class must know about the receiving class – this is done with a declaration
The receiving class must handle the message – this is done with a routine in the receiving class
The sending class must call the routine in the receiving class
Notes: In the class at the tail of an arrow, there must be a declaration of a variable of the type of the class at the head of the arrow:
class FSM
feature
fixture: FIXTURE – The declaration
end
In the class at the head of the arrow, there must be a declaration of the routine which implements the actions required of the message:
class FIXTURE
feature
make_rounds is – the rotuine to handle the message
do
-- This will get filled out later to implement the message.
end
end
In the class at the tail of the arrow, there must be code which “sends the message”/”calls the routine”
class FSM
feature
fixture: FIXTURE
initialise is
do
fixture.make_rounds – the call which sends the message
end
end

## Slide 403: Hierarchical Message Numbering Example
1
1.1
1.2
2
2.1
2.2
2.1.1
2.1.2
2.2.1
Question:
Draw a collaboration diagram showing the same structure of interactions as the sequence diagram shown on the left.

## Slide 404: Suggested Answer to the Question

## Slide 405: Comparing sequence and collaboration diagrams
Both kinds of diagrams are very simple
They both capture information which can be mapped immediately and directly to the class model and code
Use these diagrams when you want to show behaviour of several objects
Sequence diagrams can be lengthy
Collaboration diagrams can be vague

## Slide 406: Comparing sequence and collaboration diagrams
Alternative ways of expressing the same information.
Use sequence diagrams useful for ensuring ordering/timing because time is inherently visible.
Collaboration diagrams useful for verifying data links/path are available because they show associations.

## Slide 407: Summary
Two kinds of diagrams for dynamic modelling
  Sequence diagram
  Collaboration diagram
Conversion between these two diagrams
Mapping dynamic models to object models
Comparison of two kinds of diagrams

## Slide 408: Readings
Mark Priestley: “Practical Object-Oriented Design with UML”
  Chapter 9: Interaction Diagrams (2nd edition)
  Chapter 10: Statecharts (2nd edition)
  or
  Chapter 7: Interaction Diagrams (1st edition)
  Chapter 8: Statecharts (1st edition)

## Slide 409: Summary
Requirements and issues
Determining requirements
  Seven functions:
    inception, elicitation, elaboration, negotiation, specification, validation, and management
  Methods
  Specification
System Engineering
  System model template

## Slide 410: Readings
Pressman 6th edition:
  Chapter 7
  Section 8.1
Pressman 5th edition:
  Chapter 11
  Section 10.5, 10.6